| PRODUCED BY |  | REVIEWED BY | APPROVED BY |
| --- | --- | --- | --- |
| Noelia Mendoza |  | Latifi Chelala | Latifi Chelala |
| Historical revisions |  |  |  |
| Version | Date | Modifications |  |
| 00 | 03/03/2021 | Creation |  |
| 01 | 04/15/2021 | Page: All |  |
| 02 | 04/01/2022 | Pages: 2, 3, 4, 5 |  |

- OBJECTIVES

Prevent conflicts with third parties (owners of real estate used as easements) and outline internal protocols to guarantee the safety of Paracel personnel.

- SCOPE

The Internal Management Program for Affectation of Land and Risks by External Agents has the following scope:

| Place of Application | Industrial Component: TODirectly Affected Area (ADA). Forest Component: Area of ​​Direct Influence (AID). indigenous communities: Vy'a Renda, Takuarendyju, Takuarita. |  |
| --- | --- | --- |
| Components | Industrial | Forest |
| Stages | Construction and operation. | Pre-installation, installation, operation and maintenance. |

- DEFINITIONS

- Direct Area of ​​Influence (AID) of the forestry component: It includes 7 districts in which the areas of the project's forest plantations and the main access roads to them are located, including 16 neighboring communities. These territories are the following: Sergeant José Félix López, Paso Barreto, Loreto, San Alfredo, Horqueta and Arroyito in the department of Concepción; the district of Bella Vista Norte of the department of Amambay and its communities/towns: Isla Hermosa (Isla Tuyú), town of Paso Barreto, Colonia Jorge Sebastián Miranda (Jhugua Ñandu), Estribo del Plata, Puentesiño, Laguna Cristo Rey, Anderi, Islería , Virgen del Camino, Jhugua Guasu, Jhugua Po'i, Santísima Trinidad, Paso Mbutu, Calle 15, Dominguez Nigó, and Ayala Cué.

- Directly Affected Area (ADA) of the industrial component: Social units and communities located in the immediate surroundings of the Industrial Plant installation, within a radius of 1 km. [Includes the towns called Piquete Cue and Pyrenda].

- Area of ​​Direct Influence (AID) of the indigenous component: It is made up of the indigenous communities located between 1 and 15 kilometers from the Paracel SA undertakings and which could be affected by the project. The indigenous communities identified are from the Paĩ Tavyterã and Mbya Guaraní ethnic groups and a multicultural indigenous community made up of indigenous people of different ethnic groups, mainly from the Maskoy language. The identified indigenous communities are: Redención, Jeguahaty, Vy'a Renda, Takuarendyju, Takuarita, Sati, Guyra Ñe'engatu Amba, Mberyvo, Yvyty Rovi, Apyka Jegua.

- RESPONSIBILITIES

| Communications and Social Sustainability Management | Design social intervention strategies framed in this program and lead its implementation. |
| --- | --- |
| All areas | Support and implement the strategies and actions framed in this program. |
| General management | Approve budgets corresponding to the program. |

- DEVELOPING

5.1 Related Impacts

to. Industrial and Forest Components.

- Potential conflicts by/with external agents.

- Affectation of land properties.

b. Indigenous Component:

- Affectation of the quality of life, uses and customs

- Impact on the use of ecosystem services.

5.2 Development of Proposed Measures

| Associated Population | Proposed Measures | Concrete actions | Indicators | Verification Methods | Norms and/or related standards |
| --- | --- | --- | --- | --- | --- |
| Neighboring farms/ Indigenous Communities | - Development of easement protocol. | - Mapping of the properties used as access and exit (forestry and indigenous component). | N° of properties to be used as right of way | Property map | Performance Standard No. 1: Assessment and management of environmental and social risks and impacts IFC Performance Standards No. 7: Indigenous villages. |
| Neighboring farms |  | - Preparation of documents for the signing of right of way agreements with the owners of the properties to be used as access and exit. | No. of documents prepared | Right of Way Agreement |  |
| Indigenous Communities |  | - Issuance of a statement by Paracel to guarantee that the right of indigenous peoples to enter/exit their communities freely and to use the company's internal roads is respected. | [Number of communiqués produced] | Release |  |
| Indigenous Communities |  | - Hold follow-up meetings with the Forestry area to guarantee access to Paracel properties for members of the indigenous communities. | No. of Meetings | Meeting minutes |  |
| Neighboring farms |  | - Signing of agreements with the owners for easement management. | No. of agreements signed | Right of Way Agreement |  |
| Neighboring farms / Indigenous Communities |  | - Follow-up and monitoring of compliance with the agreements made [with the Forestry team] | No. of follow-up meetings | Meeting minutes |  |
| Collaborators and Suppliers | 2. Establishing a Paracel Security Policy. | - [Revision of the Corporate Security Management Policy]. | [No. of changes] | Corporate Security Management Policy. | IFC Performance Standard No. 1: Assessment and management of environmental and social risks and impacts Equator Principle No. 4:Environmental and Social Management System and Action Plan of the Equator Principles SDG 11:Sustainable Cities and Communities |
| Collaborators and Suppliers |  | - Socialization of the policy with collaborators and suppliers. | No. of socialization activities | Meeting minutes Graphic material |  |
| Suppliers |  | - [Request training records from security providers on Human Rights issues for their employees. Paracel will ensure that they do not exercise "power abuse"]. | [Number of records received] | Training Records Mail |  |
| General Community | 3. Attend to possible compensations to be given to the properties, in coordination with ANDE, in relation to the security strip linked to the construction of the transmission line (TL). | - Monitoring of the construction process of the transmission line. | No. of Meetings | Meeting minutes | IFC Performance Standard No. 5:Land acquisition and involuntary resettlement SDG 11:Sustainable Cities and Communities |
| Directly Affected Population |  | - Development of a resettlement plan if necessary (only if applicable). | No. of people resettled % satisfaction of the population (If apply) | Property title surveys Materials audiovisual resettlement plan |  |

| ACTIVITIES | [2022] |  |  |  |  |  |  |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
|  | Jan | Feb | Mar | Apr | May | Jun | Jul | Aug | Sep | Oct | Nov | Dec |
| - Mapping of the properties used as access and exit (forestry and indigenous forestry component). |  |  |  |  |  |  |  |  |  |  |  |  |
| - Preparation of documents for the signing of right of way agreements with the owners of the properties to be used as access and exit. |  |  |  |  |  |  |  |  |  |  |  |  |
| - Issuance of a statement by Paracel to guarantee that the right of indigenous peoples to enter/exit their communities freely and to use the company's internal roads is respected. |  |  |  |  |  |  |  |  |  |  |  |  |
| - Hold follow-up meetings with the Forestry area to guarantee access to Paracel properties for members of the indigenous communities. |  |  |  |  |  |  |  |  |  |  |  |  |
| - Signing of agreements with the owners for easement management. |  |  |  |  |  |  |  |  |  |  |  |  |
| - Follow-up and monitoring of compliance with the agreements made [with the Forestry team] |  |  |  |  |  |  |  |  |  |  |  |  |
| 2.1. [Revision of the Corporate Security Management Policy]. |  |  |  |  |  |  |  |  |  |  |  |  |
| 2.2. Socialization of the policy with collaborators and suppliers. |  |  |  |  |  |  |  |  |  |  |  |  |
| - [Request training records from security providers on Human Rights issues for their employees. Paracel will ensure that they do not exercise "power abuse"]. |  |  |  |  |  |  |  |  |  |  |  |  |
| 3.1. Monitoring of the construction process of the transmission line. |  |  |  |  |  |  |  |  |  |  |  |  |
| - Development of a resettlement plan if necessary | In case of need |  |  |  |  |  |  |  |  |  |  |  |

5.3. Schedule

Note: Schedules will be reviewed annually.

- BUDGET

| Assigned Budget | ----------------------------------------------- |
| --- | --- |

- REFERENCE DOCUMENTS

Social Study of the Industrial Component

Social Study of the Forestry Component

Social Study of the Indigenous Component

ISO26000

Sustainable Development Goals

FSC Standard

IFC Performance Standards

- RECORDS AND/OR ANNEX

Property Map

Right of Way Agreements with Owners

Meeting minutes

Corporate Security Management Policy.

Grades

Release

Training Records

Property title

surveys

Resettlement Plan (if applicable)

Clarification: In this document, the generic masculine terminology was adopted to refer to men and women alike. This is a resource that only seeks to give uniformity, simplicity and fluidity to the composition and reading of the text. It does not diminish, in any way, the commitment with which Paracel SA addresses gender equality.