| PRODUCED BY |  | REVIEWED BY | APPROVED BY |
| --- | --- | --- | --- |
| Noelia Mendoza |  | Latifi Chelala | Latifi Chelala |
| Historical revisions |  |  |  |
| Version | Date | Modifications |  |
| 00 | 01/12/2021 | Creation |  |
| 01 | 04/14/2021 | Page: All |  |
| 02 | 04/01/2021 | Pages: 1,2,4,5,6 |  |

- OBJECTIVES

Carry out the monitoring of the implementation of the measures and programs established in the PGS through the definition and monitoring of performance indicators, so that inconveniences in the fulfillment of the outlined objectives can be identified in time, and allow corrective actions to be taken in a timely manner. timely. This program also contains a monitoring subcomponent of social perception through which it will be possible to have up-to-date information regarding the opinions and expectations of the local population on aspects related to the project in its different stages.

- SCOPE

The Social Monitoring program has the following scope:

| Place of Application | Industrial Component: Directly Affected Area (ADA), Direct Influence Area (AID). Forest Component: Indirect Influence Area (AID) Indigenous Communities:Indigenous Communities: Redención, Jeguahaty, Vy'a Renda, Takuarendyju, Takuarita, Sati, Guyra Ñe'engatu Amba, Mberyvo. Yvyty Rovi, Apyka Jegua. |  |
| --- | --- | --- |
| Components | Industrial | Forest |
| Stages | Design, construction and operation. | Installation, operation and maintenance. |

- DEFINITIONS

- Direct Area of ​​Influence (AID) of the industrial component:[Include 5] districts near the site of the Industrial Plant, including 18 communities that are within a radius of 13 km from the site. These territories are the following: Concepción, [Paso Horqueta], Belén, Horqueta and Loreto, and the communities/localities: L. Petit, Cnel. Mongelós, Jhugua Zarzo, Laguna Plato, Mongelós Pirity, Piquete Cue, Jhugua Gonzalez, Callejón San Luis, Mbocayaty, Callejón San Ramón, San Antonio, Curuzu Ñu, Costa Pucu, Paso Ita, Ko'ê Porâ, Costa Ferreira, Saladillo and Colonia Spring.

- Direct Area of ​​Influence (AID) of the forestry component:It includes 7 districts in which the areas of the project's forest plantations and the main access roads to them are located, including 16 neighboring communities. These territories are the following: Sergeant José Félix López, Paso Barreto, Loreto, San Alfredo, Horqueta and Arroyito in the department of Concepción; the district of Bella Vista Norte of the department of Amambay and its communities/towns: Isla Hermosa (Isla Tuyú), town of Paso Barreto, Colonia Jorge Sebastián Miranda (Jhugua Ñandu), Estribo del Plata, Puentesiño, Laguna Cristo Rey, Anderi, Islería , Virgen del Camino, Jhugua Guasu, Jhugua Po'i, Santísima Trinidad, Paso Mbutu, Calle 15, Dominguez Nigó, and Ayala Cué.

- Directly Affected Area (ADA) of the industrial component:Social units and communities located in the immediate surroundings of the Industrial Plant installation, within a radius of 1 km. [Includes the towns called Piquete Cue and Pyrenda].

- Area of ​​Direct Influence (AID) of the indigenous component:it is made up of the indigenous communities located between 1 and 15 kilometers from the Paracel SA developments and that could be affected by the project. The indigenous communities identified are from the Paĩ Tavyterã and Mbya Guaraní ethnic groups and a multicultural indigenous community made up of indigenous people of different ethnic groups, mainly from the Maskoy language. The identified indigenous communities are: Redención, Jeguahaty, Vy'a Renda, Takuarendyju, Takuarita, Sati, Guyra Ñe'engatu Amba, Mberyvo, Yvyty Rovi, Apyka Jegua.

- Stakeholders: People or groups of people who have an impact on (or are affected by) the company's activities, products or services. These persons or groups of persons may have a direct or indirect influence on the image, reputation, decisions and actions of Paracel SA In this document they are also called stakeholders or interested parties.

- RESPONSIBILITIES

| Communications and Social Sustainability Management | Design social intervention strategies framed in this program and lead its implementation. |
| --- | --- |
| All areas of the company | Comply with the provisions of this program (if applicable). |
| General management | Approve budgets corresponding to the program. |

- DEVELOPING

5.1 Related Impacts

to. Industrial and Forest Components:

- Generation of expectations and fears in the local population.

- Generation of expectations at the regional and extra-regional level.

- Changes in customs and uses.

- Affectation of ecosystem services.

- Possible impact on livelihoods and/or the local economy.

b. Indigenous Component

- Quality of life, uses and customs.

- Work and working conditions.

- Social organization and own political institutions.

- Community health and safety.

- Use of ecosystem services related to livelihoods.

- Gender equality.

5.2 Development of Proposed Measures

| Associated Population | Proposed Measures | Concrete actions | Indicators | Verification Methods | Norms and/or related standards |
| --- | --- | --- | --- | --- | --- |
| N/A | - Definition of measuring instruments for the implementation of activities. | - [Revision] of the impact measurement instructions. | [Number of changes applied to the instructions] | Impact Measurement Instructions | IFC Performance Standards No. 1: Assessment and management of environmental and social risks and impacts Equator Principle No. 5: Participation of the Interest Groups Equator Principle No. 4: Environmental and Social Management System and Action Plan |
| N/A |  | - Establish follow-up and review meetings of the actions and indicators established in the social programs. | No. of meetings | Meeting minutes Records Updating of social programs |  |
| N/A |  | - Identify the activities of the programs that require corrective actions, improvements or rectification. | No. of activities identified No. of improvements applied | Meeting minutes Reports Records Updating of social programs |  |
| ADA and AID Communities/ Indigenous Communities | - Monitoring of social perception | - Collect information on the perceptions of the population, referents and local authorities, on the progress of the project (workshops, focus groups, interviews, etc.). | [Number of surveys] Number of people reached | Meeting minutes Social Perception Report Attendance Record |  |
| indigenous communities |  | - Monitor compliance with agreements through biannual meetings with indigenous communities, with the support of an outsourced institution. | No. of meetings | Record of meeting | IFC Performance Standards No. 7: Indigenous villages. |
| indigenous communities |  | - Hold biannual meetings to monitor joint work with the Paraguayan Institute of the Indigenous (INDI) | No. of meetings | Record of meeting |  |

Note: Schedules will be reviewed annually.

| ACTIVITIES | [2022] |  |  |  |  |  |  |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
|  | Jan | Feb | Mar | Apr | may | Jun | Jul | Aug | Sep | Oct | Nov | Dec |
| - [Revision] of the impact measurement instructions. |  |  |  |  |  |  |  |  |  |  |  |  |
| - Establish follow-up and review meetings of the actions and indicators established in the social programs. |  |  |  |  |  |  |  |  |  |  |  |  |
| - Identify the activities of the programs that require corrective actions, improvements or rectification. |  |  |  |  |  |  |  |  |  |  |  |  |
| - Collect information on the perceptions of the population, referents and local authorities, on the progress of the project (workshops, focus groups, interviews, etc.). |  |  |  |  |  |  |  |  |  |  |  |  |
| - Monitor compliance with agreements through biannual meetings with indigenous communities, with the support of an outsourced institution. |  |  |  |  |  |  |  |  |  |  |  |  |
| - Hold biannual meetings to monitor joint work with the Paraguayan Institute of the Indigenous (INDI). |  |  |  |  |  |  |  |  |  |  |  |  |

5.3. Schedule

- BUDGET

| Assigned Budget | ----------------------------------------------- |
| --- | --- |

- REFERENCE DOCUMENTS

Social Study of the Industrial Component

Social Study of the Forestry Component

Social Study of the Indigenous Component

ISO26000

Sustainable Development Goals

FSC Standard

IFC Performance Standards

- RECORDS AND/OR ANNEX

[Impact Measurement Instructions

Meeting minutes

Reports / Reports

Attendance Record

Record of meeting]

Clarification: In this document, the generic masculine terminology was adopted to refer to men and women alike. This is a resource that only seeks to give uniformity, simplicity and fluidity to the composition and reading of the text. It does not diminish, in any way, the commitment with which Paracel SA addresses gender equality.