| PRODUCED BY |  | REVIEWED BY | APPROVED BY |
| --- | --- | --- | --- |
| Noelia Mendoza |  | Latifi Chelala | Latifi Chelala |
| Historical revisions |  |  |  |
| Version | Date | Modifications |  |
| 00 | 02/09/2021 | Creation |  |
| 01 | 05/24/2021 | Page: All |  |
| 02 | 04/01/2022 | Pages: 1,2,4 |  |

- OBJECTIVES

Prevent and provide a prompt response to social contingencies, both in the construction and operational stages of the undertaking in its industrial component, as well as in the installation, operation and maintenance stages of the forestry component of the project.

- SCOPE

The Social Contingency Prevention and Management program has the following scope:

| Place of Application | Industrial Component: Directly Affected Area (ADA), Direct Influence Area (AID). Forest Component: Direct Area of ​​Influence (AID). Indigenous Communities: Redención, Jeguahaty, Vy'a Renda, Takuarendyju, Takuarita, Sati, Guyra Ñe'engatu Amba, Mberyvo. Yvyty Rovi, Apyka Jegua. |  |
| --- | --- | --- |
| Components | Industrial | Forest |
| Stages | Construction and operation. | Installation, operation and maintenance. |

- DEFINITIONS

- Direct Area of ​​Influence (AID) of the industrial component: [Include 5] districts near the site of the Industrial Plant, including 18 communities that are within a radius of 13 km from the site. These territories are the following: Concepción, [Paso Horqueta], Belén, Horqueta and Loreto, and the communities/localities: L. Petit, Cnel. Mongelós, Jhugua Zarzo, Laguna Plato, Mongelós Pirity, Piquete Cue, Jhugua Gonzalez, Callejón San Luis, Mbocayaty, Callejón San Ramón, San Antonio, Curuzu Ñu, Costa Pucu, Paso Ita, Ko'ê Porâ, Costa Ferreira, Saladillo and Colonia Spring.

- Direct Area of ​​Influence (AID) of the forestry component:It includes 7 districts in which the areas of the project's forest plantations and the main access roads to them are located, including 16 neighboring communities. These territories are the following: Sergeant José Félix López, Paso Barreto, Loreto, San Alfredo, Horqueta and Arroyito in the department of Concepción; the district of Bella Vista Norte of the department of Amambay and its communities/towns: Isla Hermosa (Isla Tuyú), town of Paso Barreto, Colonia Jorge Sebastián Miranda (Jhugua Ñandu), Estribo del Plata, Puentesiño, Laguna Cristo Rey, Anderi, Islería , Virgen del Camino, Jhugua Guasu, Jhugua Po'i, Santísima Trinidad, Paso Mbutu, Calle 15, Dominguez Nigó, and Ayala Cué.

- Directly Affected Area (ADA) of the industrial component:Social units and communities located in the immediate surroundings of the Industrial Plant installation, within a radius of 1 km. [Includes the towns called Piquete Cue and Pyrenda].

- Area of ​​Direct Influence (AID) of the indigenous component:it is made up of the indigenous communities located between 1 and 15 kilometers from the Paracel SA developments and that could be affected by the project. The indigenous communities identified are from the Paĩ Tavyterã and Mbya Guaraní ethnic groups and a multicultural indigenous community made up of indigenous people of different ethnic groups, mainly from the Maskoy language. The identified indigenous communities are: Redención, Jeguahaty, Vy'a Renda, Takuarendyju, Takuarita, Sati, Guyra Ñe'engatu Amba, Mberyvo, Yvyty Rovi, Apyka Jegua.

- Indirect Influence Area (AII): It includes the departments of Concepción, San Pedro and Amambay in the Eastern Region of Paraguay.

- Stakeholders: People or groups of people who have an impact on (or are affected by) the company's activities, products or services. These persons or groups of persons may have a direct or indirect influence on the image, reputation, decisions and actions of Paracel SA In this document they are also called stakeholders or interested parties.

- RESPONSIBILITIES

| Communications and Social Sustainability Management / [Health and Occupational Safety Area] | Design social intervention strategies framed in this program and lead its implementation. |
| --- | --- |
| All areas of the company | Support and implement the strategies and actions framed in this program (if applicable). |
| General management | Approve budgets corresponding to the program. |

- DEVELOPING

5.1 Related Impacts

a. Industrial and Forestry Component:

- Affectation of health and safety of third parties (in forestry linked to external factors).

- Affectation of occupational health and safety (including COVID-19).

- Changes in customs and uses.

- Affectation of river traffic and ports.

b. Indigenous Component:

- Improvement of coverage and access to health services and health facilities.

- Increased risk of anthropogenic disasters due to waste management.

- Increased flow of people and the probability of suffering crimes.

- Increased traffic of light and heavy vehicles around the communities and the risk of traffic accidents.

5.2.  Development of Proposed Measures

| Associated Population | Proposed Measures | Concrete actions | Indicators | Verification Methods | Norms and/or related standards |
| --- | --- | --- | --- | --- | --- |
| Community in General | 1. Establish measures to prevent, confront and respond to emergency situations. | 1.1. [Revision] of the Emergency Preparedness and Response Plan. | No. of situations handled | Emergency Preparedness and Response Plan | IFC Performance Standard #1:Assessment and management of environmental and social risks and impacts IFC Performance Standard #4:Community health and safety Equator Principle No. 5:Participation of interest groups ISO26000:Labor Practices / Community |
| Community in General |  | 1.2. Monitoring and evaluation of compliance with the Emergency Preparedness and Response Plan. | No. of follow-up activities | Tracking logs emails |  |

5.3. Schedule

| ACTIVITIES | [2022] |  |  |  |  |  |  |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
|  | Jan | Feb | Mar | Apr | may | Jun | Jul | Aug | Sep | Oct | Nov | Dec |
| 1.1. [Revision] of the Emergency Preparedness and Response Plan. |  |  |  |  |  |  |  |  |  |  |  |  |
| 1.2. Monitoring and evaluation of compliance with the Emergency Preparedness and Response Plan. |  |  |  |  |  |  |  |  |  |  |  |  |

Note: Schedules will be reviewed annually.

- BUDGET

| Assigned Budget | ----------------------------------------------- |
| --- | --- |

- REFERENCE DOCUMENTS

Social Study of the Industrial Component

Social Study of the Forestry Component

Social Study of the Indigenous Component

ISO26000

Sustainable Development Goals

FSC Standard

IFC Performance Standards

- RECORDS AND/OR ANNEX

Tracking logs

emails

Emergency Preparedness and Response Plan.

Clarification: In this document, the generic masculine terminology was adopted to refer to men and women alike. This is a resource that only seeks to give uniformity, simplicity and fluidity to the composition and reading of the text. It does not diminish, in any way, the commitment with which Paracel SA addresses gender equality.