| PRODUCED BY |  | REVIEWED BY | APPROVED BY |
| --- | --- | --- | --- |
| Noelia Mendoza |  | Latifi Chelala | Latifi Chelala |
| Historical revisions |  |  |  |
| Version | Date | Modifications |  |
| 00 | 01/12/2021 | Creation |  |
| 01 | 04/15/2021 | Page: All |  |
| 02 | 04/01/2022 | Page: All |  |

- OBJECTIVES

Ensure the protection and valorization of the heritage of the Area of ​​Direct Influence of Paracel.

- SCOPE

The Safeguarding and Valorization of Cultural Heritage program has the following scope:

| Place of Application | Industrial Component:Directly Affected Area (ADA) and Direct Influence Area (AID). Forest Component:Indirect Area of ​​Influence (AID) Indigenous Communities:Does not apply |  |
| --- | --- | --- |
| Components | Industrial | Forest |
| stages | Construction and operation | Installation, operation and maintenance. |

- DEFINITIONS

- Direct Area of ​​Influence (AID) of the industrial component:[Include 5] districts near the site of the Industrial Plant, including 18 communities that are within a radius of 13 km from the site. These territories are the following: Concepción, [Paso Horqueta], Belén, Horqueta and Loreto, and the communities/localities: L. Petit, Cnel. Mongelós, Jhugua Zarzo, Laguna Plato, Mongelós Pirity, Piquete Cue, Jhugua Gonzalez, Callejón San Luis, Mbocayaty, Callejón San Ramón, San Antonio, Curuzu Ñu, Costa Pucu, Paso Ita, Ko'ê Porâ, Costa Ferreira, Saladillo and Colonia Spring.

- Direct Area of ​​Influence (AID) of the forestry component:It includes 7 districts in which the areas of the project's forest plantations and the main access roads to them are located, including 16 neighboring communities. These territories are the following: Sergeant José Félix López, Paso Barreto, Loreto, San Alfredo, Horqueta and Arroyito in the department of Concepción; the district of Bella Vista Norte of the department of Amambay and its communities/towns: Isla Hermosa (Isla Tuyú), town of Paso Barreto, Colonia Jorge Sebastián Miranda (Jhugua Ñandu), Estribo del Plata, Puentesiño, Laguna Cristo Rey, Anderi, Islería , Virgen del Camino, Jhugua Guasu, Jhugua Po'i, Santísima Trinidad, Paso Mbutu, Calle 15, Dominguez Nigó, and Ayala Cué.

- Directly Affected Area (ADA) of the industrial component:Social units and communities located in the immediate surroundings of the Industrial Plant installation, within a radius of 1 km. [Includes the towns called Piquete Cue and Pyrenda].

- RESPONSIBILITIES

| Communications and Social Sustainability Area | Design social intervention strategies framed in this program and lead its implementation. |
| --- | --- |
| Forest area Industrial Area / Infrastructure Environmental Sustainability Area | Support and implement the strategies and actions framed in this program. |
| General management | Approve budgets corresponding to the program. |

- DEVELOPING

5.1 Related Impacts

a. Industrial and Forest Components:

- Affectation of materials of archaeological, historical and/or cultural interest

- Management and enhancement of local and national heritage

- Possible loss and/or damage to property.

5.2 Development of Proposed Measures

| Associated Population | Proposed Measures | Concrete actions | Indicators | Medios de Verificación | Norms and/or related standards |
| --- | --- | --- | --- | --- | --- |
| N/A | - Establish agreements for the Protection and Valuation of Cultural Heritage | - [Establish alliances with local governments to develop joint actions for the protection and valorization of Heritage]. | No. of agreements | Verification Methods | IFC Performance Standard No. 8:Cultural heritage Equator Principle No. 7:Independent Review SDG 11:Sustainable Cities and Communities ISO26000:Community |
| ADA and AID Communities |  | - Obtain a list of tangible Patrimonial assets mapped in the area of ​​influence of the project, in order to identify the critical sites. | No. of assets mapped | Framework agreement Meeting minutes |  |
| ADA and AID Communities |  | - [Revision of the protocol for eventual discoveries of archaeological, historical and cultural heritage assets]. | [Changes applied] | Institutional documents Meeting minutes photographic records |  |
| General population | - Promote the revaluation and enhancement of tangible and intangible heritage, as well as the cultural identity of Concepción. | - Support cultural centers or museums with the management of their needs (graphic materials, books, technological materials, events, etc.) | Number of centers or museums supported | Chance Finds Protocol |  |
| General population |  | - Development of a training and education plan on the tangible and intangible heritage of Concepción. | Training number Number of people reached | Meeting minutes photographic records Agreements |  |

5.3. Schedule

| ACTIVITIES | [2022] |  |  |  |  |  |  |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
|  | Jan | Feb | Mar | Apr | may | Jun | Jul | Aug | Sep | Oct | Nov | Dec |
| - [Establish alliances with local governments to develop joint actions for the protection and valorization of Heritage]. |  |  |  |  |  |  |  |  |  |  |  |  |
| - Obtain a list of tangible Patrimonial assets mapped in the area of ​​influence of the project, in order to identify the critical sites. |  |  |  |  |  |  |  |  |  |  |  |  |
| - [Revision of the protocol for eventual discoveries of archaeological, historical and cultural heritage assets]. |  |  |  |  |  |  |  |  |  |  |  |  |
| - Support cultural centers or museums with the management of their needs (graphic materials, books, technological materials, events, etc.). |  |  |  |  |  |  |  |  |  |  |  |  |
| - Development of a training and education plan on the tangible and intangible heritage of Concepción. |  |  |  |  |  |  |  |  |  |  |  |  |

Note: Schedules will be reviewed annually.

- BUDGET

| Assigned Budget | ----------------------------------------------- |
| --- | --- |

- REFERENCE DOCUMENTS

Social Study of the Industrial Component

Social Study of the Forestry Component

Social Study of the Indigenous Component

ISO26000

Sustainable Development Goals

FSC Standard

IFC Performance Standards

- RECORDS AND/OR ANNEX

[Framework agreement

Chance Finds Protocol

Meeting minutes

Photographic Records

Agreements

Training Record

Training Plan]

Clarification: In this document, the generic masculine terminology was adopted to refer to men and women alike. This is a resource that only seeks to give uniformity, simplicity and fluidity to the composition and reading of the text. It does not diminish, in any way, the commitment with which Paracel SA addresses gender equality.