| PRODUCED BY |  | REVIEWED BY | APPROVED BY |
| --- | --- | --- | --- |
| Noelia Mendoza |  | Latifi Chelala | Latifi Chelala |
| Historical revisions |  |  |  |
| Version | Date | Modifications |  |
| 00 | 02/09/2021 | Creation |  |
| 01 | 05/24/2021 | Page: All |  |
| 02 | 04/01/2022 | Pages: 3,4,5,6,7 |  |

- OBJECTIVES

Establish and maintain an ongoing relationship with Indigenous Peoples by fostering full respect for the human rights, dignity, aspirations, culture, and natural resource dependent livelihoods of Indigenous Peoples.

- SCOPE

The Relationship with Indigenous Communities program has the following scope:

| Place of Application | Indigenous Communities: Redención, Jeguahaty, Vy'a Renda, Takuarendyju, Takuarita, Sati, Guyra Ñe'engatu Amba, Mberyvo. Yvyty Rovi, Apyka Jegua. |  |
| --- | --- | --- |
| Components | Industrial | Forest |
| stages | Preconstruction, construction and operation. | Pre-installation, installation, operation and maintenance. |

- DEFINITIONS

- Area of ​​Direct Influence (AID) of the indigenous component:it is made up of the indigenous communities located between 1 and 15 kilometers from the Paracel SA developments and that could be affected by the project. The indigenous communities identified are from the Paĩ Tavyterã and Mbya Guaraní ethnic groups and a multicultural indigenous community made up of indigenous people of different ethnic groups, mainly from the Maskoy language. The identified indigenous communities are: Redención, Jeguahaty, Vy'a Renda, Takuarendyju, Takuarita, Sati, Guyra Ñe'engatu Amba, Mberyvo, Yvyty Rovi, Apyka Jegua.

- Indirect Influence Area (AII): It includes the departments of Concepción, San Pedro and Amambay in the Eastern Region of Paraguay.

- Stakeholders: People or groups of people who have an impact on (or are affected by) the company's activities, products or services. These persons or groups of persons may have a direct or indirect influence on the image, reputation, decisions and actions of Paracel SA In this document they are also called stakeholders or interested parties.

- RESPONSIBILITIES

| Communications and Social Sustainability Management | Design social intervention strategies framed in this program and lead its implementation. |
| --- | --- |
| All areas of the company | Support the implementation of the strategies and actions framed in this program (if applicable). |
| General management | Approve budgets corresponding to the program. |

- DEVELOPING

5.1. Related Impacts

- Generation of expectations and fears in the local population and indigenous communities.

5.2. Development of Proposed Measures

| Associated Population | Proposed Measures | Concrete actions | Indicators | Verification Methods | Norms and/or related standards |
| --- | --- | --- | --- | --- | --- |
| indigenous communities | - Identification of indigenous communities within the AID. | - Select an organization with experience with indigenous communities to provide inter-institutional intermediation services and carry out activities to comply with Decree 1039/18 and international regulations such as the IFC [(in cases of need)]. | No. of contracted institutions | Contracts | IFC Performance Standard No. 1: Assessment and management of environmental and social risks and impacts IFC Performance Standard No. 7: Indigenous villages Equator Principles No. 5: Participation of the Interest Groups Equator Principles No. 6: Grievance Mechanisms ISO26000: Community SDG 10: Reduction of Inequalities SDG 4: Quality education SDG 8: Decent Work and Economic Growth |
| indigenous communities |  | - Map the indigenous communities within the Direct Influence Area (IDA) of the project, according to the criteria proposed by Decree 1039/18 and the IFC [(in cases of need)]. | Number of indigenous communities identified | INDI official documentation |  |
| Indigenous Communities / INDI |  | - Intermediate the relationship with indigenous communities with the permission and participation of the Paraguayan Institute of the Indigenous (INDI). | Number of meetings | meeting minutes Audiovisual record |  |
| Indigenous Communities / INDI | - Formal link with indigenous communities, within the framework of compliance with Decree 1039/18 and respect for the Rights of Indigenous Peoples. | - Hold general information assemblies on the [progress of the project and socio-environmental programs] with leaders of the indigenous communities within AID, with the participation of INDI. | [Number of meetings] | Photographic record [Record of meeting] |  |
| Indigenous Communities / INDI |  | - Carry out socialization meetings on [progress of the project and socio-environmental programs] in the indigenous communities within the AID. | Number of socialization meetings | Photographic record [Minutes of meeting Registration of participants] |  |
|  |  | - [Agree with the indigenous communities to comply with the process of “Free, Prior and Informed Consultation and Consent” (CCLPI), in accordance with Decree 1039/18 for the implementation of new projects and with the support of the INDI CCLPI Control Area ]. | No. of CCLPI Permit Records | Acts of Permits to the CCLPI Photographic record |  |
| indigenous communities | - [Review of the baseline for joint work with indigenous communities] | - [Updating of socioeconomic and cultural data, and information on ecosystem resources/services, technical data on production systems according to the needs of the projects]. | Number of surveys carried out Number of people registered | Photographic record Systematized results |  |
| Indigenous Communities / Paracel | - Establishment of policies and good practices for relations with indigenous communities to ensure respect for the dignity, culture and ways of life of Indigenous Peoples | - [Revision of the Policy on Relations with Indigenous Communities]. | [No. of changes] | [Policy on Relations with Indigenous Communities] |  |
| Indigenous Communities / Paracel | - Implementation of programs based on the identification and systematization of impacts and risks. | - [Operativization of social programs based on the Plan for Indigenous Peoples]. | [No. of executed actions No. of people reached] | [Activity Log] |  |
| Indigenous Communities / Paracel / INDI |  | - Hold biannual meetings to monitor joint work with the Paraguayan Institute of the Indigenous (INDI). | No. of meetings held | Meeting minutes |  |

  - Schedule

| ACTIVITIES | [2022] |  |  |  |  |  |  |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
|  | Jan | Feb | Sea | Apr | may | Jun | Jul | Aug | Sep | Oct | Nov | Dec |
| - Select an organization with experience with indigenous communities to provide inter-institutional intermediation services and carry out activities to comply with Decree 1039/18 and international regulations such as the IFC [(in cases of need)]. | If apply |  |  |  |  |  |  |  |  |  |  |  |
| - Map the indigenous communities within the Direct Influence Area (IDA) of the project, according to the criteria proposed by Decree 1039/18 and the IFC [(in cases of need)]. |  |  |  |  |  |  |  |  |  |  |  |  |
| - Intermediate the relationship with indigenous communities with the permission and participation of the Paraguayan Institute of the Indigenous (INDI). |  |  |  |  |  |  |  |  |  |  |  |  |
| - Hold general information assemblies on the [progress of the project and socio-environmental programs] with leaders of the indigenous communities within AID, with the participation of INDI. |  |  |  |  |  |  |  |  |  |  |  |  |
| - Carry out socialization meetings on [progress of the project and socio-environmental programs] in the indigenous communities within the AID. |  |  |  |  |  |  |  |  |  |  |  |  |
| - [Agree with the indigenous communities to comply with the process of “Free, Prior and Informed Consultation and Consent” (CCLPI), in accordance with Decree 1039/18 for the implementation of new projects and with the support of the INDI CCLPI Control Area ]. | If apply |  |  |  |  |  |  |  |  |  |  |  |
| - [Updating of socioeconomic and cultural data, and information on ecosystem resources/services, technical data on production systems according to the needs of the projects]. | According to the needs of the projects |  |  |  |  |  |  |  |  |  |  |  |
| - [Revision of the Policy on Relations with Indigenous Communities]. |  |  |  |  |  |  |  |  |  |  |  |  |
| - [Operativization of social programs based on the Plan for Indigenous Peoples]. |  |  |  |  |  |  |  |  |  |  |  |  |
| - Hold biannual meetings to monitor joint work with the Paraguayan Institute of the Indigenous (INDI). |  |  |  |  |  |  |  |  |  |  |  |  |

Note: Schedules will be reviewed annually.

| Assigned Budget | ----------------------------------------------- |
| --- | --- |

- BUDGET

- REFERENCE DOCUMENTS

Social Study of the Industrial Component

Social Study of the Forestry Component

Social Study of the Indigenous Component

ISO26000

Sustainable Development Goals

FSC Standard

IFC Performance Standards

- RECORDS AND/OR ANNEX

[Contract

INDI official documentation

emails

Meeting minutes

audiovisual records

photographic records

Acts of Permits to the CCLPI

Records of Consultation and Consent, Free, Prior and Informed

Policy on Relations with Indigenous Peoples

Activity Log].

Clarification: In this document, the generic masculine terminology was adopted to refer to men and women alike. This is a resource that only seeks to give uniformity, simplicity and fluidity to the composition and reading of the text. It does not diminish, in any way, the commitment with which Paracel SA addresses gender equality.