| PRODUCED BY |  | REVIEWED BY | APPROVED BY |
| --- | --- | --- | --- |
| Noelia Mendoza |  | Latifi Chelala | Latifi Chelala |
| Historical revisions |  |  |  |
| Version | Date | Modifications |  |
| 00 | 12/16/2020 | Creation |  |
| 01 | 04/15/2021 | Page: All |  |
| 02 | 04/01/2022 | Pages: 1,2,4,5,6,7,8,9,10 |  |

- OBJECTIVES

Reduce the probability of the occurrence of road accidents and the impact on the way of life of the communities surrounding the plant and the properties for forest plantations, caused by the increase in traffic.

- SCOPE

| Place of Application | Industrial Component: TODirectly Affected Area (ADA), Direct Influence Area (AID). Forest Component: Area of ​​Direct Influence (AID). indigenous communities: Redención, Jeguahaty, Vy'a Renda, Takuarendyju, Takuarita, Sati, Guyra Ñe'engatu Amba, Mberyvo. Yvyty Rovi, Apyka Jegua. |  |
| --- | --- | --- |
| Components | Industrial | Forest |
| Stages | Construction and operation | Installation, operation and maintenance |

- DEFINITIONS

- Direct Area of ​​Influence (AID) of the industrial component: [Include 5] districts near the site of the Industrial Plant, including 18 communities that are within a radius of 13 km from the site. These territories are the following: Concepción, [Paso Horqueta], Belén, Horqueta and Loreto, and the communities/localities: L. Petit, Cnel. Mongelós, Jhugua Zarzo, Laguna Plato, Mongelós Pirity, Piquete Cue, Jhugua Gonzalez, Callejón San Luis, Mbocayaty, Callejón San Ramón, San Antonio, Curuzu Ñu, Costa Pucu, Paso Ita, Ko'ê Porâ, Costa Ferreira, Saladillo and Colonia Spring.

- Direct Area of ​​Influence (AID) of the forestry component:It includes 7 districts in which the areas of the project's forest plantations and the main access roads to them are located, including 16 neighboring communities. These territories are the following: Sergeant José Félix López, Paso Barreto, Loreto, San Alfredo, Horqueta and Arroyito in the department of Concepción; the district of Bella Vista Norte of the department of Amambay and its communities/towns: Isla Hermosa (Isla Tuyú), town of Paso Barreto, Colonia Jorge Sebastián Miranda (Jhugua Ñandu), Estribo del Plata, Puentesiño, Laguna Cristo Rey, Anderi, Islería , Virgen del Camino, Jhugua Guasu, Jhugua Po'i, Santísima Trinidad, Paso Mbutu, Calle 15, Dominguez Nigó, and Ayala Cué.

- Directly Affected Area (ADA) of the industrial component:Social units and communities located in the immediate surroundings of the Industrial Plant installation, within a radius of 1 km.[Includes the towns called Piquete Cue and Pyrenda].

- Area of ​​Direct Influence (AID) of the indigenous component:it is made up of the indigenous communities located between 1 and 15 kilometers from the Paracel SA developments and that could be affected by the project. The indigenous communities identified are from the Paĩ Tavyterã and Mbya Guaraní ethnic groups and a multicultural indigenous community made up of indigenous people of different ethnic groups, mainly from the Maskoy language. The identified indigenous communities are: Redención, Jeguahaty, Vy'a Renda, Takuarendyju, Takuarita, Sati, Guyra Ñe'engatu Amba, Mberyvo, Yvyty Rovi, Apyka Jegua.

- RESPONSIBILITIES

| Communications and Social Sustainability Management and Human Talent Management | Design social intervention strategies framed in this program and lead its implementation. |
| --- | --- |
| Health and Safety Area [Labor] | Support and implement the strategies and actions framed in this program. |
| All areas of the company | Comply with the provisions of this program (if applicable). |
| General management | Approve budgets corresponding to the program. |

- DEVELOPING

5.1. Related Impact

- Forest, Industrial and Indigenous Component

- Temporary population increase.

- Increased flow of people from outside the communities.

- Impact on road safety.

- Changes in customs and uses.

- Impact on the health and safety of third parties.

- Increased traffic of light and heavy vehicles around the communities and the risk of traffic accidents.

5.2. Development of the Proposed Measures

| Associated Population | Proposed Measures | Concrete actions | Indicators | Verification Methods | Linked standards |
| --- | --- | --- | --- | --- | --- |
| General population | - Diagnosis of needs for good management of road safety (safer traffic routes) | - [Continuation of actions in alliance with the National Traffic and Road Safety Agency]. | [No. of established shares] | Reports | Equator Principles No. 5:Participation of the Interest Groups IFC Performance Standard No. 1:Assessment and management of environmental and social risks and impacts Performance Standard of theIFC No. 4: Community Health and Safety IFC Performance Standard #7:Indigenous villages SDG 3:Health & Wellness ISO26000:Community |
| N/A | - Road safety management through its 5 pillars. | - Pillar No. 1: Road safety management: - Development of a corporate road safety policy. | developed policy | [Road Safety Policy] |  |
| Collaborators / Interest Groups |  | - Dissemination of the road safety policy with collaborators and interest groups. | Number of people reached | Training Record Photographic material Network Report |  |
| N/A |  | - Development of a documentary system to demonstrate compliance with the road safety policy. | Number of documents generated | Records Procedures List of Documents |  |
| Collaborators / Contractors |  | - Develop a road safety baseline that contains the following data: mobility characteristics, safety equipment and documentation of Paracel employees and contractor companies. | Amount of recorded data | Road Safety Baseline |  |
| General population |  | - Pillar No. 2: Safer transit routes and mobility: - Work with local and national institutions, in charge of road safety, for support during the dissemination and installation of regulatory and preventive signs (signage, pedestrian paths, loading and unloading area of ​​materials, among others). | [Number of actions carried out] | [Report] Photographic material |  |
| General population |  | - Placement of posters and internal signage. | Number of signs installed | Photographic material |  |
| Collaborators |  | - Pillar No. 3: Safer Vehicles - Verification that all Paracel vehicles meet the requirements for correct and safe operation. | No. of verifications | Verification Record |  |
| Contractors |  | - Ask the companies subcontracted by Paracel for evidence that their mobiles are in perfect working order. | [No. of companies evaluated] | [Verification Records] |  |
| Collaborators |  | - Carry out periodic checks (inspection) of Paracel mobiles to verify their correct operation and if they have the safety elements required by road legislation. | No. of checkups performed monthly | verification record |  |
| Collaborators / Population in General |  | - Pillar No. 4: Users of safer transit routes: - Induction and training for employees on population dynamics, roads, and attention to sensitive areas (schools, health centers, places of entertainment, religious institutions, among others, and on internal road safety policies and procedures). | No. of trainings Number of people reached | Training Record Induction Registration Photographic material |  |
| Collaborators / Contractors |  | - Request that all drivers linked to the project have defensive driving courses. | N° of people with defensive driving courses | Certificates Training Record |  |
| Inhabitants of the ADA and AID / Indigenous Communities |  | - Workshops aimed at the community, suppliers and other Paracel stakeholders on road safety, traffic laws, defensive driving, etc. | No. of trainings Number of people reached | Training Record Induction Registration Photographic material |  |
| Collaborators |  | - Pillar No. 5: Response after accidents: - Verify that all Paracel mobiles have first aid kits and fire extinguishers. | Number of monthly verifications. | Registration of medicine cabinets Fire Extinguisher Registration verification record |  |
| Inhabitants of the ADA and AID / Indigenous Communities |  | - Training aimed at collaborators, suppliers, the community and other interest groups on first aid. | No. of trainings Number of people reached | Training Record Induction Registration Audiovisual material |  |
| Inhabitants of the ADA and AID / Indigenous Communities | - Dissemination of information on road safety to surrounding communities and public and private institutions | - Keep communities and institutions informed about the progress of the project and changes generated along the way, through talks and educational workshops | No. of trainings Number of people reached | Training Record Induction Registration Audiovisual material |  |
| Inhabitants of the ADA and AID / Indigenous Communities |  | - Delivery of informative materials (Health Centers, Educational Centers, other public places located in the area of ​​influence). Information on changes in vehicle dynamics and [traffic management plan] | No. of materials delivered | [Information Materials] |  |

5.3. Schedule

| ACTIVITIES | [2022] |  |  |  |  |  |  |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
|  | Jan | Feb | March | Apr | may | Jun | Jul | Aug | Sep | Oct | Nov | Dec |
| - [Continuation of actions in alliance with the National Traffic and Road Safety Agency]. |  |  |  |  |  |  |  |  |  |  |  |  |
| 2.1. Pillar No. 1: Road safety management |  |  |  |  |  |  |  |  |  |  |  |  |
| 2.1.1. Development of a corporate road safety policy. |  |  |  |  |  |  |  |  |  |  |  |  |
| - Dissemination of the road safety policy with collaborators and interest groups. |  |  |  |  |  |  |  |  |  |  |  |  |
| - Development of a documentary system to demonstrate compliance with the road safety policy. |  |  |  |  |  |  |  |  |  |  |  |  |
| - Develop a road safety baseline that contains the following data: mobility characteristics, safety equipment and documentation of Paracel employees and contractor companies. |  |  |  |  |  |  |  |  |  |  |  |  |
| 2.2. Pillar No. 2: Safer transit routes and mobility |  |  |  |  |  |  |  |  |  |  |  |  |
| - Work with local and national institutions, in charge of road safety, for support during the dissemination and installation of regulatory and preventive signs (signage, pedestrian paths, loading and unloading area of ​​materials, among others). |  |  |  |  |  |  |  |  |  |  |  |  |
| - Placement of posters and internal signage. |  |  |  |  |  |  |  |  |  |  |  |  |
| - Pillar No. 3: Safer Vehicles |  |  |  |  |  |  |  |  |  |  |  |  |
| - Verification that all Paracel vehicles meet the requirements for correct and safe operation. |  |  |  |  |  |  |  |  |  |  |  |  |
| - Ask the companies subcontracted by Paracel for evidence that their mobiles are in perfect working order. |  |  |  |  |  |  |  |  |  |  |  |  |
| - Carry out periodic checks (inspection) of Paracel mobiles to verify their correct operation and if they have the safety elements required by road legislation. |  |  |  |  |  |  |  |  |  |  |  |  |
| - Pillar No. 4: Safer road users |  |  |  |  |  |  |  |  |  |  |  |  |
| - Induction and training for employees on the dynamics of the population, roads and attention to sensitive areas (school, health center, places of entertainment, religious institutions, among others) and on internal road safety policies and procedures. |  |  |  |  |  |  |  |  |  |  |  |  |
| - Request that all drivers linked to the project have defensive driving courses. |  |  |  |  |  |  |  |  |  |  |  |  |
| - Workshops aimed at the community, suppliers and other Paracel stakeholders on road safety, traffic laws, defensive driving, etc. |  |  |  |  |  |  |  |  |  |  |  |  |
| - Pillar No. 5: Response after accidents. |  |  |  |  |  |  |  |  |  |  |  |  |
| - Verify that all Paracel mobiles have first aid kits and fire extinguishers. |  |  |  |  |  |  |  |  |  |  |  |  |
| - Training aimed at collaborators, suppliers, the community and other interest groups on first aid. |  |  |  |  |  |  |  |  |  |  |  |  |
| - Keep communities and institutions informed about the progress of the project and changes generated along the way, through talks and educational workshops |  |  |  |  |  |  |  |  |  |  |  |  |
| - Delivery of informative materials (Health Centers, Educational Centers, other public places located in the area of ​​influence). Information on changes in vehicle dynamics, traffic management plan and data on the office for attention to queries and claims. |  |  |  |  |  |  |  |  |  |  |  |  |

Note: Schedules will be reviewed annually.

- BUDGET

| Assigned Budget | ----------------------------------------------- |
| --- | --- |

# REFERENCE DOCUMENTS

# ISO26000

# Sustainable Development Goals

# FSC standard

# IFC Performance Standards

# Social Study of the Forestry Component

# Social Study of the Industrial Component

# Study of the Indigenous Component

# RECORDS AND/OR ANNEX

# [Agreement

# Activity Log

# Road Safety Policy

# Training record]

# Photographic material

# Network Report

# List of Documents

# Road Safety Baseline

# Verification Record

# Reports

# Training Record

# Induction Registration

# Certificates

Clarification: In this document, the generic masculine terminology was adopted to refer to men and women alike. This is a resource that only seeks to give uniformity, simplicity and fluidity to the composition and reading of the text. It does not diminish, in any way, the commitment with which Paracel SA addresses gender equality.