| PRODUCED BY |  | REVIEWED BY | APPROVED BY |
| --- | --- | --- | --- |
| Noelia mendoza |  | Latifi Chelala | Latifi Chelala |
| Historical Reviews |  |  |  |
| Version | Date | Modifications |  |
| 00 | 03/03/2021 | Creation |  |
| 01 | 14/04/2021 | Pages: All |  |

- [OBJECTIVES

Identify the effects generated from the definition of the design of the work and accesses, seeking to minimize the effects of the ADA population, with emphasis on vulnerable groups.

- SCOPE

The Social Management program has the following scope:

| Place of Application | Industrial Component: Directly Affected Area (ADA). Indigenous Component: Area of ​​Direct Influence (AID), Redención, Jeguahaty, Vy'a Renda, Takuarendyju, Takuarita, Sati, Guyra Ñe'engatu Amba, Mberyvo, Yvyty Rovi, Apyka Jegua. |
| --- | --- |
| Components | Industrial |
| Stages | Pre-construction and construction. |

- DEFINITIONS

- Directly Affected Area (ADA) of the industrial component: Social units and communities located in the immediate surroundings of the Industrial Plant installation, within a radius of 1 km. It includes a micro-territory called Piquete Cue.

- Area of ​​Direct Influence (AID) of the indigenous component: It is made up of indigenous communities located between 1 to 15 kilometers from Paracel SA's ventures and that could be affected by the project. The indigenous communities identified are from the Paĩ Tavyterã and Mbya Guaraní ethnic groups and a multicultural indigenous community made up of indigenous people of different ethnicities, mainly from the Maskoy language. The indigenous communities identified are: Redención, Jeguahaty, Vy'a Renda, Takuarendyju, Takuarita, Sati, Guyra Ñe'engatu Amba, Mberyvo, Yvyty Rovi, Apyka Jegua.

- RESPONSIBILITIES

| Communications and Social Sustainability Management | Design the social intervention strategies framed in this program and lead their implementation |
| --- | --- |
| Infrastructure and Engineering Area / Environmental Sustainability Area / Human Talent Area | Support and implement the strategies and actions framed in this program. |
| General management | Approve budgets for the program. |

- DEVELOPMENT

5.1 Related Impacts

to. Industrial Component

- Physical displacement (home, public services, others).

- Possibility of Resettlement.

- Property affectation.

- Economic displacement.

- Affection of the social network.

- Economic displacement and land use (ranches).

- Migration of workers from one sector to another.

- Generation of favorable expectations.

- Generation of fear and uncertainty.

b. Indigenous Component:

- Decrease in poverty levels.

- Increased flow of people from outside the communities

- Expansion of sources of income generation in the department.

- Strengthening the role of the leader within the community.

- Increase and strengthen ties with local organizations.

- Immigration of relatives to the indigenous community from other communities of the same ethnic group.

- Right of way].

5.2 Development of Proposed Measures

| [Associated Population] | Proposed Measures | Concrete actions | Indicators | Methods of verification | Linked norms and / or standards |
| --- | --- | --- | --- | --- | --- |
| ADA Communities / Indigenous Communities | - Accompaniment and monitoring of the communities to ensure that people maintain or improve their way of life. | - Bimonthly meetings with ADA residents [and monthly meetings such as with indigenous communities] to accompany and monitor their perception of the project. | No. of meetings No. of participants (classified by age and sex) | [Record of meeting Audiovisual materials Attendance Record] | IFC Performance Standard # 1: Evaluation and management of environmental and social risks and impacts ISO 26000: Human rights SDG 11: Sustainable Cities and Communities [IFC Performance Standards No. 7: Indigenous villages]. |
| Indigenous Communities |  | - [Establish a mechanism for monitoring the impacts produced by migratory behavior in order to disseminate accurate information about the project that allows adjusting the expectations of the members of each community]. | [Data on migratory behavior] | [Reports Record of meeting] |  |
| Indigenous Communities | - [Promote and strengthen community governance and understanding of the rights of indigenous peoples]. | - [Establish spaces for conversation and training that favor the development of leadership skills and competencies aimed at leaders of indigenous communities]. | [No. of trainings No. of conversation spaces] | [Training Record Meeting notes] |  |
| Indigenous Communities |  | - [Promote the linking of indigenous community leaders with local institutions, to strengthen the development of social capital between indigenous communities and local institutions and governments]. | [No. of Meetings] | [Meeting notes] |  |
| ADA Communities | - [Seeking to minimize the impact on the current dynamics of the way of life, uses and customs]. | - [Placement of signs with information on the dynamics of the project or related to the project]. | Number of posters installed | [Photographic Records] |  |
| Indigenous Communities / Interest Groups | - [Guide the step-by-step relationship of the Different Stakeholders with Indigenous Peoples, considering the cultural practices that must be respected and the good practices for the implementation of the action plans]. | - [Development of educational and informational materials]. | [No. of materials developed] | [Materials developed] |  |

Observation: The schedules will be reviewed annually.

5.3. Budget

| ACTIVITIES | 2021 |  |  |  |  |  |  |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
|  | Jan | Feb | Ma | Apr | May | Jun | Jul | Aug | Sep | Oct | Nov | Dec |
| - Bimonthly meetings with ADA residents [and monthly meetings such as with indigenous communities] to accompany and monitor their perception of the project. |  |  |  |  |  |  |  |  |  |  |  |  |
| - [Establish a mechanism for monitoring the impacts produced by migratory behavior in order to disseminate accurate information about the project that allows adjusting the expectations of the members of each community]. |  |  |  |  |  |  |  |  |  |  |  |  |
| - [Establish spaces for conversation and training that favor the development of leadership skills and competencies aimed at leaders of indigenous communities]. |  |  |  |  |  |  |  |  |  |  |  |  |
| - [Promote the linking of indigenous community leaders with local institutions, to strengthen the development of social capital between indigenous communities and local institutions and governments]. |  |  |  |  |  |  |  |  |  |  |  |  |
| - [Placement of signs with information on the dynamics of the project or related to the project]. |  |  |  |  |  |  |  |  |  |  |  |  |
| 4.1. [Development of educational and informational materials]. |  |  |  |  |  |  |  |  |  |  |  |  |

- [BUDGET]

| Budget Assigned | ----------------------------------------------- |
| --- | --- |

- [REFERENCE DOCUMENTS

Social Study of the Industrial Component

Social Study of the Forest Component

Social Study of the Indigenous Component

ISO 26000

Sustainable Development Goals

FSC standard

IFC Performance Standards]

- [RECORDS AND / OR ANNEX

Record of meeting

Audiovisual materials

Attendance Record

Reports

Training Record

Meeting notes

Refund record]

Clarification: In this document the generic masculine terminology was adopted to refer to men and women equally. This is a resource that only seeks to give uniformity, simplicity and fluidity to the composition and reading of the text. It does not diminish, in any way, the commitment with which Paracel SA addresses gender equality.