| PRODUCED BY |  | REVIEWED BY | APPROVED BY |
| --- | --- | --- | --- |
| Noelia mendoza |  | Latifi Chelala | Latifi Chelala |
| Historical Reviews |  |  |  |
| Version | Date | Modifications |  |
| 00 | 03/03/2021 | Creation |  |
| 01 | 15/04/2021 | Page: All |  |

- [OBJECTIVES

Prevent conflicts with third parties (owners of properties used as easements) and outline internal protocols to guarantee the safety of Paracel staff.

- SCOPE

The Internal Management Program for Land Impacts and Risks by External Agents has the following scope:

| Place of Application | Industrial Component: Directly Affected Area (ADA). Forestry Component: Area of ​​Direct Influence (AID). Indigenous Communities: Vy'a Renda, Takuarendyju, Takuarita. |  |
| --- | --- | --- |
| Components | Industrial | Forest |
| Stages | Construction and operation. | Pre-installation, installation, operation and maintenance. |

- DEFINITIONS

- Area of ​​Direct Influence (AID) of the forestry component: It includes 7 districts in which the areas of the project's forest plantations and the main access roads to them are located, including 16 neighboring communities. These territories are the following: Sargento José Félix López, Paso Barreto, Loreto, San Alfredo, Horqueta and Arroyito of the department of Concepción; the Bella Vista Norte district of the Amambay department and its communities / localities: Isla Hermosa (Isla Tuyú), locality of Paso Barreto, Colonia Jorge Sebastián Miranda (Jhugua Ñandu), Estribo del Plata, Puentesiño, Laguna Cristo Rey, Anderi, Islería , Virgen del Camino, Jhugua Guasu, Jhugua Po'i, Santísima Trinidad, Paso Mbutu, Calle 15, Dominguez Nigó, and Ayala Cué.

- Directly Affected Area (ADA) of the industrial component: Social units and communities located in the immediate surroundings of the Industrial Plant installation, within a radius of 1 km. It includes a micro-territory called Piquete Cue.

- Area of ​​Direct Influence (AID) of the indigenous component: It is made up of indigenous communities located between 1 to 15 kilometers from Paracel SA's ventures and that could be affected by the project. The indigenous communities identified are from the Paĩ Tavyterã and Mbya Guaraní ethnic groups and a multicultural indigenous community made up of indigenous people of different ethnicities, mainly from the Maskoy language. The indigenous communities identified are: Redención, Jeguahaty, Vy'a Renda, Takuarendyju, Takuarita, Sati, Guyra Ñe'engatu Amba, Mberyvo, Yvyty Rovi, Apyka Jegua.

- RESPONSIBILITIES

| Communications and Social Sustainability Management | Design the social intervention strategies framed in this program and lead their implementation. |
| --- | --- |
| All areas | Support and implement the strategies and actions framed in this program. |
| General management | Approve budgets for the program. |

- DEVELOPMENT

5.1 Related Impacts

to. Industrial and Forestry Components.

- Potential conflicts by / with external agents.

- Impact of land properties.

b. Indigenous Component:

- Impact on the quality of life, uses and customs

- Impact on the use of ecosystem services].

5.2 Development of Proposed Measures

| [Associated Population] | Proposed Measures | Concrete actions | Indicators | Methods of verification | Linked norms and / or standards |
| --- | --- | --- | --- | --- | --- |
| Neighboring Farms / Indigenous Communities | - Development of right-of-way protocol. | - Mapping of properties used as access and exit (component [forest and indigenous)] | No. of properties to be used as right-of-way | Property map | IFC Performance Standard No. 1: Evaluation and management of environmental and social risks and impacts [IFC Performance Standards No. 7: Indigenous villages]. |
| Neighboring Farms |  | - Preparation of documents for the signing of right-of-way agreements with the owners of the properties to be used as access and exit. | No. of documents produced | Right of Way Agreement [with Landlords] |  |
| Indigenous Communities |  | - [Issuance of a statement by Paracel to ensure that the right of indigenous peoples to enter / leave their communities freely and make use of the company's internal roads is respected]. | [No. of informed communities] | [Release] |  |
| Indigenous Communities |  | - [Hold follow-up meetings with the Forestry area to guarantee access to Paracel properties for members of indigenous communities]. | [No. of Meetings] | [Meeting notes] |  |
| N / A |  | - Approval of the documents by Paracel's legal advice. | No. of approved documents | Right of Way Agreement [with Landlords] |  |
| Neighboring Farms |  | - Signing of the agreements with the owners for the management of the easement. | No. of signed agreements | Right of Way Agreement |  |
| Neighboring Farms / Indigenous Communities |  | - Follow-up [and monitoring] of the fulfillment of the agreements made. | No. of follow-up meetings | [Meeting notes] |  |
| Collaborators and Suppliers | - Establish a Paracel Security Policy. | - Development of a Corporate Security Management Policy. | Policy developed | Corporate Security Management Policy. | IFC Performance Standard No. 1: Evaluation and management of environmental and social risks and impacts Equator Principle N ° 4: Environmental and Social Management System and Action Plan of the Equator Principles SDG 11: Sustainable Cities and Communities |
| Collaborators and Suppliers |  | - Socialization of the policy with collaborators and suppliers. | [No. of socialization activities] | [Meeting notes Graphic material] |  |
| Providers |  | - Request from security providers that security professionals have training in Human Rights issues. Paracel will ensure that they do not exercise "abuses of power." | No. of trained professionals | Notes Training Records Mail |  |
| Community in General | - [Address the possible compensation that should be given to the properties, in coordination with ANDE, in relation to the security strip linked to the construction of the transmission line (LT)]. | - Monitoring of the construction process of the transmission line. | [No. of Meetings] | [Meeting notes] | IFC Performance Standard No. 5: Land acquisition and involuntary resettlement SDG 11: Sustainable Cities and Communities |
| Directly Affected Villagers |  | - Development of a resettlement plan if necessary (only if applicable). | No. of resettled people % of population satisfaction (If apply) | Property title Polls Materials Audiovisual Resettlement plan |  |

5.3. Schedule

| ACTIVITIES | 2021 |  |  |  |  |  |  |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
|  | Jan | Feb | Mar | Apr | May | Jun | Jul | Aug | Sep | Oct | Nov | Dec |
| - Mapping of properties used as access and exit (forest component [forest and indigenous)]. |  |  |  |  |  |  |  |  |  |  |  |  |
| - Preparation of documents for the signing of right-of-way agreements with the owners of the properties to be used as access and exit. |  |  |  |  |  |  |  |  |  |  |  |  |
| - [Issuance of a statement by Paracel to ensure that the right of indigenous peoples to enter / leave their communities freely and make use of the company's internal roads is respected]. |  |  |  |  |  |  |  |  |  |  |  |  |
| - [Hold follow-up meetings with the Forestry area to guarantee access to Paracel properties for members of indigenous communities]. |  |  |  |  |  |  |  |  |  |  |  |  |
| - Approval of documents by Paracel's legal advice. |  |  |  |  |  |  |  |  |  |  |  |  |
| - Signing of the agreements with the owners for the management of the easement. |  |  |  |  |  |  |  |  |  |  |  |  |
| - Follow-up [and monitoring] of the fulfillment of the agreements made. |  |  |  |  |  |  |  |  |  |  |  |  |
| 2.1. Development of a Corporate Security Management Policy. |  |  |  |  |  |  |  |  |  |  |  |  |
| 2.2. Socialization of the policy with collaborators and suppliers. |  |  |  |  |  |  |  |  |  |  |  |  |
| - Request from security providers that security professionals have training in Human Rights issues. Paracel will ensure that they do not exercise "abuses of power." |  |  |  |  |  |  |  |  |  |  |  |  |
| 3.1. Monitoring of the construction process of the transmission line. |  |  |  |  |  |  |  |  |  |  |  |  |
| - Development of a resettlement plan if necessary | In case of need |  |  |  |  |  |  |  |  |  |  |  |

Observation: The schedules will be reviewed annually.

- [BUDGET]

| Budget Assigned | ----------------------------------------------- |
| --- | --- |

- [REFERENCE DOCUMENTS

Social Study of the Industrial Component

Social Study of the Forest Component

Social Study of the Indigenous Component

ISO 26000

Sustainable Development Goals

FSC standard

IFC Performance Standards]

- [RECORDS AND / OR ANNEX

Property Map

Right of Way Agreements with Landlords

Meeting notes

Corporate Security Management Policy.

Notes

Release

Training Records

Property title

Polls

Resettlement Plan (if applicable)]

Clarification: In this document the generic masculine terminology was adopted to refer to men and women equally. This is a resource that only seeks to give uniformity, simplicity and fluidity to the composition and reading of the text. It does not diminish, in any way, the commitment with which Paracel SA addresses gender equality.