| PRODUCED BY |  | REVIEWED BY | APPROVED BY |
| --- | --- | --- | --- |
| Noelia mendoza |  | Latifi Chelala | Latifi Chelala |
| Historical Reviews |  |  |  |
| Version | Date | Modifications |  |
| 00 | 06/01/2021 | Creation |  |
| 01 | 15/04/2021 | Page: All |  |

- [OBJECTIVES

- Accompany and monitor contractors and workers to ensure compliance with national and international regulations.

- Monitor compliance with good practices of indigenous inclusion in Paracel's value chain.

- SCOPE

The Awareness and Monitoring program for Contractors and Workers on compliance with Regulations has the following scope:

| Place of Application | Industrial Component: Directly Affected Area (ADA). Forest Component: Area of ​​Direct Influence (AID). Indigenous Communities: communities in the area of ​​influence. |  |
| --- | --- | --- |
| Components | Industrial | Forest |
| Stages | Construction and operation. | Installation, operation and maintenance. |

- DEFINITIONS

- Area of ​​Direct Influence (AID) of the forestry component: It includes 7 districts in which the areas of the project's forest plantations and the main access roads to them are located, including 16 neighboring communities. These territories are the following: Sargento José Félix López, Paso Barreto, Loreto, San Alfredo, Horqueta and Arroyito of the department of Concepción; the Bella Vista Norte district of the Amambay department and its communities / localities: Isla Hermosa (Isla Tuyú), locality of Paso Barreto, Colonia Jorge Sebastián Miranda (Jhugua Ñandu), Estribo del Plata, Puentesiño, Laguna Cristo Rey, Anderi, Islería , Virgen del Camino, Jhugua Guasu, Jhugua Po'i, Santísima Trinidad, Paso Mbutu, Calle 15, Dominguez Nigó, and Ayala Cué.

- Directly Affected Area (ADA) of the industrial component: Social units and communities located in the immediate surroundings of the Industrial Plant installation, within a radius of 1 km. It includes a micro-territory called Piquete Cue.

- Area of ​​Direct Influence (AID) of the indigenous component: It is made up of indigenous communities located between 1 to 15 kilometers from Paracel SA's ventures and that could be affected by the project. The indigenous communities identified are from the Paĩ Tavyterã and Mbya Guaraní ethnic groups and a multicultural indigenous community made up of indigenous people of different ethnicities, mainly from the Maskoy language. The indigenous communities identified are: Redención, Jeguahaty, Vy'a Renda, Takuarendyju, Takuarita, Sati, Guyra Ñe'engatu Amba, Mberyvo, Yvyty Rovi, Apyka Jegua.

- Interest groups: People or groups of people who have an impact on (or are affected by) the activities, products or services of the company. These people or groups of people may have a direct or indirect impact on the image, reputation, decisions and actions of Paracel SA. In this document they are also called public of interest or interested parties.

- RESPONSIBILITIES

| Communications and Social Sustainability Management | Design the social intervention strategies framed in this program and lead their implementation. |
| --- | --- |
| Forest Area Industrial Area Human Talent Area Purchase area | Comply with the provisions of this program (if applicable). |
| General management | Approve budgets for the program. |

- DEVELOPMENT

5.1 Related Impacts

a. Industrial and Forestry Components:

- Affection of the social network.

- Impact on road safety.

- Occupational health impairment (including COVID-19).

- Impairment of occupational safety.

- Health and safety impact of third parties (including COVID-19).

- Impact of land properties.

b. Indigenous Component:

- Reduction of work in exploitative conditions.

- Improvement of the occupational health and safety conditions of hired indigenous people.

- Increase in the traffic of light and heavy vehicles around the communities and the risk of suffering traffic accidents.

- Risk of contracting occupational diseases related to the use of chemicals.

- Health and safety impact of third parties (including COVID-19)].

5.2 Development of Proposed Measures

| [Associated Population] | Proposed Measures | Concrete actions | Indicators | Methods of verification | Linked norms and / or standards |
| --- | --- | --- | --- | --- | --- |
| Providers | - Ensure compliance by suppliers with the policies developed by Paracel based on ethical, social, environmental, human rights, and health and safety criteria. | - Verify that contractors (suppliers in general) sign the note of commitment to comply with the Code of Conduct for suppliers, the Manual for Shared Services and other requirements established by the organization. | No. of contractors (suppliers) No. of signed commitments | Notes [of Commitment] Contracts Commitment subscription records Mails | IFC Performance Standard No. 2: Work and working conditions ISO 26000: Labor Practices SDG 8: Decent Work and Economic Growth IFC Performance Standard No. 7: Indigenous villages |
| Indigenous Communities / Providers |  | - [Develop a Good Practices Guide for Relations with Indigenous Communities for Suppliers]. | [Number of companies that were socialized with the guide] | [Good Practice Guide] |  |
| Indigenous Communities / Providers / Provider Collaborators |  | - [Carry out audits to suppliers, on a biannual basis, on the working conditions, health and safety conditions and the conduct of the company and its stakeholders, within the framework of respect for the rights of indigenous peoples and compliance with the ISO 26.000 standards and recommendations]. | [No. of audits No. of Reports submitted] | [Audit Records Report] |  |
| Suppliers / Supplier Collaborators | - Ensure the understanding by contractors and their workers of all policies and practices developed by Paracel to protect people, their rights and culture, the environment and the community, when performing work within, for and on behalf of Paracel. | - Develop a training plan for the dissemination of Paracel's policies on Sustainability, Human Rights, Environment, Ethics, Health and Occupational Safety, etc. | No. of planned trainings | Training plan |  |
| Suppliers / Supplier Collaborators |  | - Develop training according to the training plan. | No. of trainings No. of people reached | Training Record Audiovisual material |  |
| Suppliers / Supplier Collaborators | - Establish standards of conduct related to minimizing the impact on ADA communities. | - Develop standards of conduct for workers who will occupy temporary accommodation (conduct on and off the premises). | No. of principles and established points | Standard of Conduct | IFC Performance Standard No. 2: Work and working conditions IFC Performance Standard No. 4: Community health and safety ISO 26000: Labor Practices SDG 8: Decent Work and Economic Growth |
| Suppliers / Supplier Collaborators |  | - Dissemination of the standards of conduct developed with suppliers and their workers. | No. of media used No. of people reached | Training Records Audiovisual materials |  |
| Suppliers / Collaborators of Suppliers / Indigenous Communities |  | - Monitoring of compliance with the rules of conduct. | No. of controls carried out | Verification check list |  |
| Suppliers / Collaborators of Suppliers / Indigenous Communities | - Health and Safety Surveillance of workers. | - Verify that all workers receive inductions and training related to occupational health and safety issues. | Number of verifications carried out | Verification check list | IFC Performance Standard No. 2: Work and working conditions ISO 26000: Labor Practices SDG 8: Decent Work and Economic Growth |
| Suppliers / Collaborators of Suppliers / Indigenous Communities |  | - Verification of compliance with occupational health and safety policies, procedures and / or instructions. | Number of verifications carried out | Verification check list |  |
| Providers |  | - Request monthly reports on the status of occupational health and safety. | No. of reports received | Monthly reports Statistics |  |

5.3. Schedule

| ACTIVITIES | 2021 |  |  |  |  |  |  |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
|  | Jan | Feb | Mar | Apr | May | Jun | Jul | Aug | Sep | Oct | Nov | Dec |
| - Verify that contractors (suppliers in general) sign the note of commitment to comply with the Code of Conduct for suppliers, the Manual for Shared Services and other requirements established by the organization. |  |  |  |  |  |  |  |  |  |  |  |  |
| - [Develop a Good Practices Guide for Relations with Indigenous Communities for Suppliers]. |  |  |  |  |  |  |  |  |  |  |  |  |
| - [Carry out audits to suppliers, on a biannual basis, on the working conditions, health and safety conditions and the conduct of the company and its stakeholders, within the framework of respect for the rights of indigenous peoples and compliance with the ISO 26.000 standards and recommendations] |  |  |  |  |  |  |  |  |  |  |  |  |
| - Develop a training plan for the dissemination of Paracel's policies on Sustainability, Human Rights, Environment, Ethics, Health and Occupational Safety, etc. |  |  |  |  |  |  |  |  |  |  |  |  |
| - Develop training according to the training plan. |  |  |  |  |  |  |  |  |  |  |  |  |
| - Develop standards of conduct for workers who will occupy temporary accommodation. |  |  |  |  |  |  |  |  |  |  |  |  |
| - Dissemination of the standards of conduct developed with suppliers and their workers. |  |  |  |  |  |  |  |  |  |  |  |  |
| - Monitoring of compliance with the rules of conduct. |  |  |  |  |  |  |  |  |  |  |  |  |
| - Verify that all workers receive inductions and training related to occupational health and safety issues. |  |  |  |  |  |  |  |  |  |  |  |  |
| - Verification of compliance with occupational health and safety policies, procedures and / or instructions. |  |  |  |  |  |  |  |  |  |  |  |  |
| - Request monthly reports on the status of occupational health and safety. |  |  |  |  |  |  |  |  |  |  |  |  |

Observation: The schedules will be reviewed annually.

- [BUDGET]

| Budget Assigned | ----------------------------------------------- |
| --- | --- |

- [REFERENCE DOCUMENTS

Social Study of the Industrial Component

Social Study of the Forest Component

Social Study of the Indigenous Component

ISO 26000

Sustainable Development Goals

FSC standard

IFC Performance Standards]

- [RECORDS AND / OR ANNEX

Commitment Notes

Contracts

Commitment Subscription Records

Good Practice Guide

Audit Records

Report

Training plan

Training Record

Audiovisual material

Standard of Conduct

Monthly reports

Verification check list]

Clarification: In this document the generic masculine terminology was adopted to refer to men and women equally. This is a resource that only seeks to give uniformity, simplicity and fluidity to the composition and reading of the text. It does not diminish, in any way, the commitment with which Paracel SA addresses gender equality.