| PRODUCED BY |  | REVIEWED BY | APPROVED BY |
| --- | --- | --- | --- |
| Noelia mendoza |  | Latifi Chelala | Latifi Chelala |
| Historical Reviews |  |  |  |
| Version | Date | Modifications |  |
| 00 | 16/12/2020 | Creation |  |
| 01 | 15/04/2021 | Page: All |  |

- [OBJECTIVES

Provide clear and pertinent information about the project to the general population, with a focus on indigenous communities and resident communities in the project's areas of influence, in order to maintain and guarantee constant and timely communication with them.

- SCOPE

This program is transversal to all the areas of influence of Paracel SA:

| Place of Application | Industrial Component: Area Directly Affected (ADA), Area of ​​Direct Influence (AID). Forestry Component: Area of ​​Direct Influence (AID). Indigenous Communities: Redención, Jeguahaty, Vy'a Renda, Takuarendyju, Takuarita, Sati, Guyra Ñe'engatu Amba, Mberyvo. Yvyty Rovi, Apyka Jegua. All components: Area of ​​Indirect Influence (AII) and Interest Groups of the General Population. |  |
| --- | --- | --- |
| Components | Industrial | Forest |
| Stages | Preconstruction, construction and operation | Pre-installation, installation, operation and maintenance |

- DEFINITIONS

- Area of ​​Direct Influence (AID) of the industrial component: They include 4 districts near the site of the Industrial Plant, including 18 communities that are within a radius of 13 km from the site. These territories are the following: Concepción, Belén, Horqueta and Loreto, and the communities/localities: L. Petit, Cnel. Mongelós, Jhugua Zarzo, Laguna Plato, Mongelós Pirity, Piquete Cue, Jhugua Gonzalez, Callejón San Luis, Mbocayaty, Callejón San Ramón, San Antonio, Curuzu Ñu, Costa Pucu, Paso Ita, Ko'ê Porâ, Costa Ferreira, Saladillo and Colonia Primavera.

- Area of ​​Direct Influence (AID) of the forestry component: It includes 7 districts in which the areas of the project's forest plantations and the main access roads to them are located, including 16 neighboring communities. These territories are the following: Sargento José Félix López, Paso Barreto, Loreto, San Alfredo, Horqueta and Arroyito of the department of Concepción; the Bella Vista Norte district of the Amambay department and its communities/localities: Isla Hermosa (Isla Tuyú), locality of Paso Barreto, Colonia Jorge Sebastián Miranda (Jhugua Ñandu), Estribo del Plata, Puentesiño, Laguna Cristo Rey, Anderi, Islería , Virgen del Camino, Jhugua Guasu, Jhugua Po'i, Santísima Trinidad, Paso Mbutu, Calle 15, Dominguez Nigó, and Ayala Cué.

- Directly Affected Area (ADA) of the industrial component: Social units and communities located in the immediate surroundings of the Industrial Plant installation, within a radius of 1 km. It includes a micro-territory called Piquete Cue.

- Area of ​​Direct Influence (AID) of the indigenous component: It is made up of indigenous communities located between 1 to 15 kilometers from Paracel SA's ventures and that could be affected by the project. The indigenous communities identified are from the Paĩ Tavyterã and Mbya Guaraní ethnic groups and a multicultural indigenous community made up of indigenous people of different ethnicities, mainly from the Maskoy language. The indigenous communities identified are: Redención, Jeguahaty, Vy'a Renda, Takuarendyju, Takuarita, Sati, Guyra Ñe'engatu Amba, Mberyvo, Yvyty Rovi, Apyka Jegua.

- Indirect Area of ​​Influence (AII): It includes the departments of Concepción, San Pedro and Amambay in the Eastern Region of Paraguay.

- Interest groups: People or groups of people who have an impact on (or are affected by) the activities, products or services of the company. These people or groups of people can have a direct or indirect influence on the image, reputation, decisions and actions of Paracel SA. In this document they are also called public of interest or interested parties.

- RESPONSIBILITIES

| Communications and Social Sustainability Management | Design the social intervention strategies framed in this program and lead their implementation. |
| --- | --- |
| All areas of the company | Comply with the provisions of this program (if applicable). |
| General management | Approve budgets for the program. |

- DEVELOPMENT

5.1. Related Impact

- Forest, Industrial and Indigenous Component

- Transitory population increase.

- Impact on road safety.

- Generation of local employment.

- Generation of expectations and fears in the general population.

- Generation of expectations at the regional and extra-regional level.

- Changes in the quality of life, uses and customs.

- Increased discomfort or uneasiness

- Impact on ecosystem services].

5.2. Development of the Proposed Measures

| [Associated Population] | Proposed Measures | Concrete actions | Indicators | Methods of Verification | Linked norms and/or standards |
| --- | --- | --- | --- | --- | --- |
| AID residents | - [Strategy for monitoring and communication with indigenous communities]. | - Provide information regarding the entire project process through bimonthly meetings, talks, workshops, distribution of brochures, etc. The information should include: schedules, interventions on route, cut off public services, among others. | No, of activities carried out No. of participants [No. of Meetings] | Audiovisual material Meetings notes Attendance Record | IFC Performance Standard # 1: Evaluation and management of environmental and social risks and impacts IFC Performance Standard No. 7: Indigenous villages Equator Principle No. 5: Stakeholder participation Equator Principle No. 6: Grievance Mechanism ISO 26000: Accountability SDG 12: Sustainable Production and Consumption |
| Indigenous Communities |  | - [Carry out monthly instances of formal dialogue with leaders of the indigenous communities. | No. of meetings | Record of meeting] |  |
| Indigenous Communities |  | - [Prepare and disseminate audiovisual materials with relevant and updated information about the progress of the project and the execution of the management plans]. | [No. of audiovisual materials] | [Audiovisual material Registration of Visit to Indigenous Communities] |  |
| General population |  | - Strengthen the link with the Communication and Monitoring Committee, through the development of specific activities with the members according to a work plan. | No. of activities carried out | Activity log Meeting notes |  |
| ADA Communities |  | - Arrival house to house and meetings with key actors, for the delivery of information in the directly affected area (bimonthly). | No. of technicians hired No. of house-to-house visits | Technician contracts Record of visits |  |
| Community in General |  | - Install an office in the project's areas of influence for direct community service | No. of people attended No. of offices | Register of Communication with Stakeholders |  |
| Community in General | 2. Preparation and collation of posters and signage in work areas. | - Carry out a survey on the amount and types of signage and signage needed. | Amount and type of signage | Survey report | IFC Performance Standard # 1: Evaluation and management of environmental and social risks and impacts IFC Performance Standard No. 7: Indigenous villages Equator Principle No. 5: Stakeholder participation ISO 26000: Accountability SDG 12: Sustainable Production and Consumption SDG 17: Partnerships to achieve the objectives |
| Community in General |  | - Placing the posters and signage. | No. of posters and signage | Photographic material |  |
| Inhabitants of the AID and ADA / Indigenous Communities |  | - Development of training workshops to provide specific and relevant information in relation to the work and the signage. | No. of people trained No. of training activities carried out | Training Record |  |
| General population |  | - Supervise the installation of informational posters during the construction stage. | No. of controls carried out | Verification record of posters and signage |  |
| N / A |  | - Create an alliance with the National Traffic and Road Safety Agency. | N ° of alliances generated | Agreement |  |
| N / A | - [Provide pertinent information to the population on the stages of the project, social, environmental, health and occupational safety issues, among others]. | - [Preparation of a Communication Plan | No. of actions carried out | Communication plan] | IFC Performance Standard # 1: Evaluation and management of environmental and social risks and impacts IFC Performance Standard No. 7: Indigenous villages Equator Principle No. 5: Stakeholder participation ISO 26000: Accountability SDG 12: Sustainable Production and Consumption SDG 17: Partnerships to achieve the objectives |
| General population |  | - Elaboration of informative audiovisual materials. | Amount of published content No. of Audiovisuals | Audiovisual material |  |
| General population |  | - Development of digital strategies (social networks). | Publication frequency Scope of publications | Social media report Content sheet |  |
| Inhabitants of the AID and ADA / Indigenous Communities |  | - Implementation of communication panels for the population. | Number of posts No. of graphs developed | Publication record Photographic material |  |
| General population |  | - Development of a media plan (local press media). | Amount of media Channel quantity | Media Report Media Plan |  |
| General population |  | - Preparation of Sustainability Reports for Paracel based on the GRI methodology. | Number of views and downloads. | Record of Deliveries and Shipments |  |
| Inhabitants of the AID and ADA / Indigenous Communities |  | - [Annual meetings for the dissemination of the Paracel Sustainability Report | No. of people reached | Invitation Records Attendance Record] |  |

5.3. Schedule

| ACTIVITIES | 2020 |  | 2021 |  |  |  |  |  |  |  |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
|  | Nov | Dec | Jan | Feb | Mar | Apr | May | Jun | Jul | Aug | Sep | Oct | Nov | Dec |
| 1.1. Provide information regarding the entire project process through bimonthly meetings, talks, workshops, distribution of brochures, etc. The information should include: schedules, interventions on route, cut off public services, among others. [Meetings with indigenous communities will be held in community assemblies on a monthly basis]. |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
| 1.2. [Carry out monthly instances of formal dialogue with leaders of the indigenous communities. |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
| 1.3. [Prepare and disseminate audiovisual materials with relevant and updated information about the progress of the project and the execution of the management plans]. |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
| 1.4. Strengthen the link with the Communication and Monitoring Committee, through the development of specific activities with the members according to a work plan. |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
| 1.5. House-to-house arrival and meetings with key stakeholders to deliver information in the directly affected area. |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
| 1.6. Install an office in areas of influence of the project for the direct attention of the community |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
| ACTIVITIES | 2020 |  | 2021 |  |  |  |  |  |  |  |  |  |  |  |
|  | Nov | Dec | Jan | Feb | Mar | Apr | May | Jun | Jul | Aug | Sep | Oct | Nov | Dec |
| 2.1. Carry out a survey on the amount and types of signage and signage needed. |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
| 2.2 Placing the posters and signage. |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
| 2.3. Development of training workshops to provide specific and relevant information in relation to the work and the signage. |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
| 2.4. Supervise the installation of informational posters during the construction stage. |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
| 2.5. Create an alliance with the National Traffic and Road Safety Agency. |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
| 3.1. Preparation of a Communication Plan. |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
| 3.2. Elaboration of informative audiovisual materials. |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
| 3.3. Development of digital strategies (social networks). |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
| 3.4. Implementation of communication panels for the population. |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
| 3.5. Development of a media plan (local press media). |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
| 3.6. Preparation of Sustainability Reports for Paracel based on the GRI methodology. |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
| 3.7. Annual meetings to disseminate the Paracel Sustainability Report |  |  |  |  |  |  |  |  |  |  |  |  |  |  |

Observation: The schedules will be reviewed annually.

- [BUDGET]

| Budget Assigned | ----------------------------------------------- |
| --- | --- |

# [REFERENCE DOCUMENTS

# ISO 26000

# Sustainable Development Goals

# FSC standard

# IFC Performance Standards

# Social Study of the Forest Component

# Social Study of the Industrial Component

# Study of the Indigenous Component]

# [RECORDS AND / OR ANNEX

Meeting minutes

Media Plan

Media Report

Publication Registry

Social Media Report

Stakeholders Matrix

Conventions

Sign verification record

Training Record

Record of visits

Attendance Record

Record of Communication with Stakeholders

Audiovisual material

Communication plan

Policy on Relations with Indigenous Peoples]

Clarification: In this document the generic masculine terminology was adopted to refer to men and women equally. This is a resource that only seeks to give uniformity, simplicity and fluidity to the composition and reading of the text. It does not diminish, in any way, the commitment with which Paracel SA addresses gender equality.