| PRODUCED BY |  | REVIEWED BY | APPROVED BY |
| --- | --- | --- | --- |
| Noelia mendoza |  | Latifi Chelala | Latifi Chelala |
| Historical Reviews |  |  |  |
| Version | Date | Modifications |  |
| 00 | 12/01/2021 | Creation |  |
| 01 | 15/04/2021 | Page: All |  |

- [OBJECTIVES

Ensure the safeguarding and valorization of the assets of Paracel's Area of ​​Direct Influence.

- SCOPE

The program for the Protection and Valorization of Cultural Heritage has the following scope:

| Place of Application | Industrial Component: Area Directly Affected (ADA) and Area of ​​Direct Influence (AID). Forest Component: Area of ​​Indirect Influence (AID) Indigenous Communities: Does not apply |  |
| --- | --- | --- |
| Components (edit) | Industrial | Forest |
| Stages | Construction and operation | Installation, operation and maintenance. |

- DEFINITIONS

- Area of ​​Direct Influence (AID) of the industrial component: They include 4 districts near the site of the Industrial Plant, including 18 communities that are within a radius of 13 km from the site. These territories are the following: Concepción, Belén, Horqueta and Loreto, and the communities/localities: L. Petit, Cnel. Mongelós, Jhugua Zarzo, Laguna Plato, Mongelós Pirity, Piquete Cue, Jhugua Gonzalez, Callejón San Luis, Mbocayaty, Callejón San Ramón, San Antonio, Curuzu Ñu, Costa Pucu, Paso Ita, Ko'ê Porâ, Costa Ferreira, Saladillo and Colonia Primavera.

- Area of ​​Direct Influence (AID) of the forestry component: It includes 7 districts in which the areas of the project's forest plantations and the main access roads to them are located, including 16 neighboring communities. These territories are the following: Sargento José Félix López, Paso Barreto, Loreto, San Alfredo, Horqueta and Arroyito of the department of Concepción; the Bella Vista Norte district of the Amambay department and its communities / localities: Isla Hermosa (Isla Tuyú), locality of Paso Barreto, Colonia Jorge Sebastián Miranda (Jhugua Ñandu), Estribo del Plata, Puentesiño, Laguna Cristo Rey, Anderi, Islería , Virgen del Camino, Jhugua Guasu, Jhugua Po'i, Santísima Trinidad, Paso Mbutu, Calle 15, Dominguez Nigó, and Ayala Cué.

- Directly Affected Area (ADA) of the industrial component: Social units and communities located in the immediate surroundings of the Industrial Plant installation, within a radius of 1 km. It includes a micro-territory called Piquete Cue.

- RESPONSIBILITIES

| Communications and Social Sustainability Area | Design the social intervention strategies framed in this program and lead their implementation. |
| --- | --- |
| Forest area Industrial Area Infrastructure Area Environmental Sustainability Area | Support and implement the strategies and actions framed in this program. |
| General management | Approve budgets for the program. |

- DEVELOPMENT

5.1 Related Impacts

to. Industrial and Forestry Components:

- Affection of materials of archaeological, historical and / or cultural interest

- Management and enhancement of local and national heritage

- Possible loss and / or damage to heritage].

5.2 Development of Proposed Measures

| [Associated Population] | Proposed Measures | Concrete actions | Indicators | Methods of verification | Linked norms and / or standards |
| --- | --- | --- | --- | --- | --- |
| N / A | - Establish agreements for the Protection and Valuation of Cultural Heritage | - Establish an alliance with the National Secretary of Culture and local governments to develop protocols for the management of eventual findings. | No. of actions developed together | [Framework agreement] Meeting notes | IFC Performance Standard No. 8: Heritage Culture Equator Principle No. 7: Independent review SDG 11: Sustainable Cities and Communities ISO 26000: Community |
| ADA and AID Communities |  | - Obtain a list of tangible heritage assets mapped in the project's area of ​​influence, in order to identify critical sites. | No. of assets mapped | Institutional documents [Meeting notes] Photographic records |  |
| ADA and AID Communities |  | - [Prepare a protocol for eventual discoveries of archaeological, historical and cultural heritage assets]. | Stipulated actions | [Fortuitous Findings Protocol] |  |
| General population | - Promote the revaluation and enhancement of tangible and intangible heritage, as well as the cultural identity of Concepción. | - Support cultural centers or museums with the management of their needs (Graphic materials, books, technological materials, events, etc.) | [No. of centers or museums supported] | [Meeting notes] Photographic records Agreements |  |
| General population |  | - [Development of a training and education plan on the tangible and intangible heritage of Concepción]. | [No. of training No. of people reached] | [Training Record Training Plan] |  |

5.3. Schedule

| ACTIVITIES | 2021 |  |  |  |  |  |  |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
|  | Jan | Feb | Mar | Apr | May | Jun | Jul | Aug | Sep | Oct | Nov | Dec |
| - Establish an alliance with the National Secretary of Culture and local governments to develop protocols for the management of eventual findings. |  |  |  |  |  |  |  |  |  |  |  |  |
| - Obtain a list of tangible heritage assets mapped in the project's area of ​​influence, in order to identify critical sites. |  |  |  |  |  |  |  |  |  |  |  |  |
| - [Prepare a protocol for eventual discoveries of archaeological, historical and cultural heritage assets]. |  |  |  |  |  |  |  |  |  |  |  |  |
| - Support cultural centers or museums with the management of their needs (graphic materials, books, technological materials, events, etc.). |  |  |  |  |  |  |  |  |  |  |  |  |
| - [Development of a training and education plan on the tangible and intangible heritage of Concepción]. |  |  |  |  |  |  |  |  |  |  |  |  |

Observation: The schedules will be reviewed annually.

- [BUDGET]

| Budget Assigned | ----------------------------------------------- |
| --- | --- |

- [REFERENCE DOCUMENTS

Social Study of the Industrial Component

Social Study of the Forest Component

Social Study of the Indigenous Component

ISO 26000

Sustainable Development Goals

FSC standard

IFC Performance Standards]

- [RECORDS AND / OR ANNEX

Framework agreement

Fortuitous Findings Protocol

Meeting notes

Institutional Documents

Photographic Records

Agreements

Training Record

Training Plan]

Clarification: In this document the generic masculine terminology was adopted to refer to men and women equally. This is a resource that only seeks to give uniformity, simplicity and fluidity to the composition and reading of the text. It does not diminish, in any way, the commitment with which Paracel SA addresses gender equality.