| PRODUCED BY |  | REVIEWED BY | APPROVED BY |
| --- | --- | --- | --- |
| Noelia mendoza |  | Latifi Chelala | Latifi Chelala |
| Historical Reviews |  |  |  |
| Version | Date | Modifications |  |
| 00 | 16/12/2020 | Creation |  |
| 01 | 15/04/2021 | Page: All |  |

- [OBJECTIVES

- Encourage local development and promote close ties between the communities and the company.

- Improve the production and innovation capacity to add value to the income-generating activities of indigenous families.

- SCOPE

| Place of Application | Industrial Component: Area Directly Affected (ADA), Area of ​​Direct Influence (AID). Forestry Component: Area of ​​Direct Influence (AID). Indigenous Communities: Redención, Jeguahaty, Vy'a Renda, Takuarendyju, Takuarita, Sati, Guyra Ñe'engatu Amba, Mberyvo. Yvyty Rovi, Apyka Jegua. |  |
| --- | --- | --- |
| Components | Industrial | Forest |
| Stages | Construction and operation | Installation, operation and maintenance |

- DEFINITIONS

- Area of ​​Direct Influence (AID) of the industrial component: They include 4 districts near the site of the Industrial Plant, including 18 communities that are within a radius of 13 km from the site. These territories are the following: Concepción, Belén, Horqueta and Loreto, and the communities/localities: L. Petit, Cnel. Mongelós, Jhugua Zarzo, Laguna Plato, Mongelós Pirity, Piquete Cue, Jhugua Gonzalez, Callejón San Luis, Mbocayaty, Callejón San Ramón, San Antonio, Curuzu Ñu, Costa Pucu, Paso Ita, Ko'ê Porâ, Costa Ferreira, Saladillo and Colonia Primavera.

- Area of ​​Direct Influence (AID) of the forestry component: It includes 7 districts in which the areas of the project's forest plantations and the main access roads to them are located, including 16 neighboring communities. These territories are the following: Sargento José Félix López, Paso Barreto, Loreto, San Alfredo, Horqueta and Arroyito of the department of Concepción; the Bella Vista Norte district of the Amambay department and its communities/localities: Isla Hermosa (Isla Tuyú), locality of Paso Barreto, Colonia Jorge Sebastián Miranda (Jhugua Ñandu), Estribo del Plata, Puentesiño, Laguna Cristo Rey, Anderi, Islería , Virgen del Camino, Jhugua Guasu, Jhugua Po'i, Santísima Trinidad, Paso Mbutu, Calle 15, Dominguez Nigó, and Ayala Cué.

- Directly Affected Area (ADA) of the industrial component: Social units and communities located in the immediate surroundings of the Industrial Plant installation, within a radius of 1 km. It includes a micro-territory called Piquete Cue.

- Area of ​​Direct Influence (AID) of the indigenous component: It is made up of indigenous communities located between 1 to 15 kilometers from Paracel SA's ventures and that could be affected by the project. The indigenous communities identified are from the Paĩ Tavyterã and Mbya Guaraní ethnic groups and a multicultural indigenous community made up of indigenous people of different ethnicities, mainly from the Maskoy language. The indigenous communities identified are: Redención, Jeguahaty, Vy'a Renda, Takuarendyju, Takuarita, Sati, Guyra Ñe'engatu Amba, Mberyvo, Yvyty Rovi, Apyka Jegua.

- RESPONSIBILITIES

| Communications and Social Sustainability Management | Design the social intervention strategies framed in this program and lead their implementation. |
| --- | --- |
| All areas of the company | Comply with the provisions of this program (if applicable). |
| General management | Approve budgets for the program. |

- DEVELOPMENT

5.1. Related Impact

- Forestry and Industrial Component

- Affectation of the social and community networks (family, social and productive).

- Impact on units in the immediate surroundings due to access or proximity to the plant (industrial component) and to small communities near/adjacent to forest fields and accesses to them.

- Changes in customs and uses.

- Increased discomfort or uneasiness.

- Affecting the health and safety of third parties.

- Indigenous Component

- Expansion of income generation sources in the district.

- Decrease in poverty levels.

- Improvement of conditions for food security.

- Improvement of conditions for access to agricultural production inputs and commercial inclusion in value chains.

- Increase in vocational training opportunities].

5.2. Development of the Proposed Measures

| [Associated Population] | Proposed Measures | Concrete actions | Indicators | Methods of Verification | Linked standards |
| --- | --- | --- | --- | --- | --- |
| ADA and AID residents | - Support for strengthening community identity | - Participatory development of community projects (applies to ADA). | [2 Community projects] | Community project Meeting Notes Training Record Audiovisual materials | IFC Performance Standard No. 1: Evaluation and management of environmental and social risks and impacts Equator Principles N ° 5: Stakeholder Participation ISO 26000: Community SDG 1: End of Poverty SDG 11: Sustainable Cities and Communities SDG2: Zero Hunger |
| ADA and AID residents |  | - [Enabling a Community Center in coordination with local governments and the community. | A qualified Community center] | Meeting Notes Audiovisual materials |  |
| ADA and AID residents | - Support to the strengthening of community organizations in the area | - Coordinate technical assistance for producer committees. | No. of technical assistance granted | Training record |  |
| ADA and AID residents/ Interest Group (Private Sector). |  | - Generate spaces to connect supply and demand (small producers with large organizations). | No. of connections made | Audiovisual material Contracts Meeting Record |  |
| ADA, AID and AII residents/ General population | - Promotion and development of Local Tourism | - Generate an alliance with the National Secretary of Tourism and local governments. | Agreed agreements | Agreement Meeting Notes | IFC Performance Standard No. 1: Evaluation and management of environmental and social risks and impacts Equator Principles N ° 5: Stakeholder Participation ISO 26000: Community SDG 1: End of Poverty SDG 11: Sustainable Cities and Communities |
| ADA, AID and AII residents/ General population |  | - Prepare a plan to contribute to the development and strengthening of local tourism. | No. of shares | Plan Meeting Notes |  |
| ADA and AID residents | - Improvement of existing infrastructure and investment in new infrastructure. | - Mapping of public spaces such as parks, courts, bus stops that require improvements in coordination with local governments. | No. of mapped spaces | Map of public spaces. | IFC Performance Standard No. 1: Evaluation and management of environmental and social risks and impacts IFC Performance Standard No. 7: Indigenous villages Equator Principles N ° 5: Stakeholder Participation ISO 26000: Community SDG 1: End of Poverty SDG 11: Sustainable Cities and Communities |
| ADA and AID residents |  | - Selection and improvement of public spaces. | 3 selected spaces | Photographic material |  |
| Indigenous Communities |  | - Investments for the construction of drinking water wells in those indigenous communities that require it. | No. of wells built | Photographic Records Contracts |  |
| Indigenous Communities |  | - Assistance for the construction of toilets in indigenous communities. | No. of bathrooms built | Photographic Records Contracts |  |
| Indigenous Communities | - Strengthening of family production and generation of added value. | - Provide agricultural technical assistance with competent professionals who effectively transfer methodologies and tools to families that allow them to increase their production capacities. | No. of technical assistance No. of people assisted | Training Record Audiovisual material | Equator Principles N ° 5: Stakeholder Participation ISO 26000: Community SDG 1: End of Poverty IFC Performance Standard No. 7: Indigenous villages SDG2: Zero Hunger |
| Indigenous Communities |  | - Training plan in innovation and value addition for those indigenous families who have the potential and desire to improve their products. | Number of training hours No. of people trained Products with the highest added value generated | Training Record List of value-added products Audiovisual material |  |
| Indigenous Communities | - Sustainable forest management | - Assist indigenous communities in the preparation and implementation of forest management plans that allow a correct use of this ecosystem service in a sustainable way. | Number of training hours No. of people trained No. of plans developed | Training Record Plans | Equator Principles N ° 5: Stakeholder Participation ISO 26000: Community SDG 15: Terrestrial Ecosystem Life IFC Performance Standard No. 7: Indigenous villages |

5.3. Schedule

| SCHEDULE |  |  |  |  |  |  |  |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
| ACTIVITIES | 2021 |  |  |  |  |  |  |  |  |  |  |  |
|  | Jan | Feb | Mar | Apr | May | Jun | Jul | Aug | Sep | Oct | Nov | Dec |
| - Participatory development of community projects (applies to ADA). |  |  |  |  |  |  |  |  |  |  |  |  |
| - [Enabling a Community Center in coordination with local governments and the community]. |  |  |  |  |  |  |  |  |  |  |  |  |
| - Coordinate technical assistance for producer committees. |  |  |  |  |  |  |  |  |  |  |  |  |
| - Generate spaces to connect supply and demand (small producers with large organizations). |  |  |  |  |  |  |  |  |  |  |  |  |
| - Generate an alliance with the National Secretary of Tourism and local governments. |  |  |  |  |  |  |  |  |  |  |  |  |
| - Prepare a plan to contribute to the development and strengthening of local tourism. |  |  |  |  |  |  |  |  |  |  |  |  |
| - Mapping of public spaces such as squares, parks, courts, bus stops that require improvements in coordination with local governments. |  |  |  |  |  |  |  |  |  |  |  |  |
| - Selection and improvement of public spaces. |  |  |  |  |  |  |  |  |  |  |  |  |
| - Investments for the construction of drinking water wells in those indigenous communities that require it. |  |  |  |  |  |  |  |  |  |  |  |  |
| - Assistance for the construction of toilets in indigenous communities. |  |  |  |  |  |  |  |  |  |  |  |  |
| - Provide agricultural technical assistance with competent professionals who effectively transfer methodologies and tools to families that allow them to increase their production capacities. |  |  |  |  |  |  |  |  |  |  |  |  |
| - Training plan in innovation and value addition for those indigenous families who have the potential and desire to improve their products. |  |  |  |  |  |  |  |  |  |  |  |  |
| - Assist indigenous communities in the preparation and implementation of forest management plans that allow a correct use of this ecosystem service in a sustainable way. |  |  |  |  |  |  |  |  |  |  |  |  |

Observation: The schedules will be reviewed annually.

- [BUDGET]

| Budget Assigned | ----------------------------------------------- |
| --- | --- |

# [REFERENCE DOCUMENTS

# ISO 26000

# Sustainable Development Goals

# FSC standard

# IFC Performance Standards

# Social Study of the Forest Component

# Social Study of the Industrial Component

# Study of the Indigenous Component]

# [RECORDS AND / OR ANNEX

# Community project

# Meeting Notes

# Training Record

# Audiovisual materials

# Contracts

# Agreement

# Plans

# Map of public spaces.

# Photographic Records

# List of value-added products

# Policy on Relations with Indigenous Peoples]

Clarification: In this document the generic masculine terminology was adopted to refer to men and women equally. This is a resource that only seeks to give uniformity, simplicity and fluidity to the composition and reading of the text. It does not diminish, in any way, the commitment with which Paracel SA addresses gender equality.