| PRODUCED BY |  | REVIEWED BY | APPROVED BY |
| --- | --- | --- | --- |
| Noelia mendoza |  | Latifi Chelala | Latifi Chelala |
| Historical Reviews |  |  |  |
| Version | Date | Modifications |  |
| 00 | 16/12/2020 | Creation |  |
| 01 | 15/04/2021 | Page: All |  |

- [OBJECTIVES

Reduce the probability of the occurrence of road accidents and the impact on the way of life of the communities surrounding the plant and the properties for forest plantations, caused by the increase in traffic.

- SCOPE

| Place of Application | Industrial Component: Area Directly Affected (ADA), Area of ​​Direct Influence (AID). Forestry Component: Area of ​​Direct Influence (AID). Indigenous Communities: Redención, Jeguahaty, Vy'a Renda, Takuarendyju, Takuarita, Sati, Guyra Ñe'engatu Amba, Mberyvo. Yvyty Rovi, Apyka Jegua. |  |
| --- | --- | --- |
| Components (edit) | Industrial | Forest |
| Stages | Construction and operation | Installation, operation and maintenance |

- DEFINITIONS

- Area of ​​Direct Influence (AID) of the industrial component: They include 4 districts near the site of the Industrial Plant, including 18 communities that are within a radius of 13 km from the site. These territories are the following: Concepción, Belén, Horqueta and Loreto, and the communities/localities: L. Petit, Cnel. Mongelós, Jhugua Zarzo, Laguna Plato, Mongelós Pirity, Piquete Cue, Jhugua Gonzalez, Callejón San Luis, Mbocayaty, Callejón San Ramón, San Antonio, Curuzu Ñu, Costa Pucu, Paso Ita, Ko'ê Porâ, Costa Ferreira, Saladillo and Colonia Primavera.

- Area of ​​Direct Influence (AID) of the forestry component: It includes 7 districts in which the areas of the project's forest plantations and the main access roads to them are located, including 16 neighboring communities. These territories are the following: Sargento José Félix López, Paso Barreto, Loreto, San Alfredo, Horqueta and Arroyito of the department of Concepción; the Bella Vista Norte district of the Amambay department and its communities / localities: Isla Hermosa (Isla Tuyú), locality of Paso Barreto, Colonia Jorge Sebastián Miranda (Jhugua Ñandu), Estribo del Plata, Puentesiño, Laguna Cristo Rey, Anderi, Islería , Virgen del Camino, Jhugua Guasu, Jhugua Po'i, Santísima Trinidad, Paso Mbutu, Calle 15, Dominguez Nigó, and Ayala Cué.

- Directly Affected Area (ADA) of the industrial component: Social units and communities located in the immediate surroundings of the Industrial Plant installation, within a radius of 1 km. It includes a micro-territory called Piquete Cue.

- Area of ​​Direct Influence (AID) of the indigenous component: It is made up of indigenous communities located between 1 to 15 kilometers from Paracel SA's ventures and that could be affected by the project. The indigenous communities identified are from the Paĩ Tavyterã and Mbya Guaraní ethnic groups and a multicultural indigenous community made up of indigenous people of different ethnicities, mainly from the Maskoy language. The indigenous communities identified are: Redención, Jeguahaty, Vy'a Renda, Takuarendyju, Takuarita, Sati, Guyra Ñe'engatu Amba, Mberyvo, Yvyty Rovi, Apyka Jegua.

- RESPONSIBILITIES

| Communications and Social Sustainability Management and Human Talent Management | Design the social intervention strategies framed in this program and lead their implementation. |
| --- | --- |
| Occupational Health and Safety Area | Support and implement the strategies and actions framed in this program. |
| All areas of the company | Comply with the provisions of this program (if applicable). |
| General management | Approve budgets for the program. |

- DEVELOPMENT

5.1. Related Impact

- Forest, Industrial and Indigenous Component

- Transitory population increase.

- Increased flow of people from outside the communities.

- Impact on road safety.

- Changes in customs and uses.

- Impact on the health and safety of third parties.

- Increase in the traffic of light and heavy vehicles around the communities and the risk of suffering traffic accidents].

5.2. Development of the Proposed Measures

| [Associated Population] | Proposed Measures | Concrete actions | Indicators | Methods of Verification | Linked standards |
| --- | --- | --- | --- | --- | --- |
| General population | - Diagnosis of needs for a good management of road safety (safer roads) | - Create an alliance with the National Traffic and Road Safety Agency. | Established agreements | Agreement | Equator Principles N ° 5: Stakeholder Participation IFC Performance Standard # 1: Evaluation and management of environmental and social risks and impacts Performance Standard of the IFC N ° 4: Community Health and Safety IFC Performance Standard No. 7: Indigenous villages SDG 3: Health & Wellness ISO 26000: Community |
| General population |  | - Management of the actions mapped with the corresponding parts (MOPC, Municipalities, etc.). | No. of actions carried out | Meeting Record Activity Register |  |
| N / A | - Management of road safety through its 5 pillars. | - Pillar N ° 1: Road safety management: - Development of a corporate road safety policy. | Policy developed | Road Safety Policy / Procedure |  |
| Collaborators / Stakeholders |  | - Dissemination of the road safety policy with collaborators and stakeholders. | No. of people reached | Training record Photographic material Network Report |  |
| N / A |  | - Development of a documentary system to demonstrate compliance with the road safety policy. | Number of documents generated | Records Procedures List of Documents |  |
| Collaborators / Contractors |  | - Develop a road safety baseline that contains the following data: mobility characteristics, safety equipment and documentation of Paracel employees and contractor companies. | Amount of recorded data | Road safety baseline |  |
| General population |  | - Pillar N ° 2: Safer Transit and Mobility Roads: - Work with local and national institutions, in charge of road safety, for accompaniment during the dissemination and installation of regulatory and preventive signs (signage, pedestrian paths, area for loading and unloading of materials, among others). | No. People reached Number of signage installed. | Meeting Notes Photographic material |  |
| General population |  | - Placement of posters and internal signage. | Number of posters installed | Photographic material |  |
| Collaborators |  | - Pillar N ° 3: Safer Vehicles - Verification that all Paracel vehicles meet the requirements for proper and safe operation. | No. of verifications | Verification Record |  |
| Contractors |  | - Ask the companies subcontracted by Paracel for proof that their mobiles are in perfect working order. | No. of companies reached | Reports |  |
| Collaborators |  | - Carry out periodic checks [(inspection)] to Paracel mobiles to verify their correct operation and if they have the safety elements required by road legislation. | Number of checks carried out on a monthly basis | Verification record |  |
| Collaborators / General Population |  | - Pillar N ° 4: Users of the safest transit routes: - Induction and training for employees on the dynamics of the population, roads and attention to sensitive areas (school, health center, places of recreation, religious institutions, among others, and on internal road safety policies and procedures). | No. of trainings No. of people reached | Training Record Induction Record Photographic material |  |
| Collaborators / Contractors |  | - [Request that all drivers associated with the project have defensive driving courses]. | No. of people with defensive driving courses | Certificates Training Record |  |
| Residents of the ADA and AID / Indigenous Communities |  | - Workshops aimed at the community, suppliers and other Paracel stakeholders on road safety, traffic laws, defensive driving, etc. | No. of trainings No. of people reached | Training Record Induction Record Photographic material |  |
| Collaborators |  | - Pillar N ° 5: Response after accidents: - Verify that all Paracel mobiles have first aid kits and fire extinguishers. | No. of first-aid kits. Number of monthly verifications. | Medicine Cabinet Records Verification record |  |
| Residents of the ADA and AID / Indigenous Communities |  | - Training aimed at collaborators, suppliers, community and other interest groups on first aid. | No. of trainings No. of people reached | Training Record Induction Record Audiovisual material |  |
| Residents of the ADA and AID / Indigenous Communities | - Dissemination of information on road safety to surrounding communities and public and private institutions | - Keeping communities and institutions informed about the progress of the project and changes generated on route, through talks and educational workshops | No. of trainings No. of people reached | Training Record Induction Record Audiovisual material |  |
| Residents of the ADA and AID / Indigenous Communities |  | - Delivery of informative materials (Health Centers, Educational Centers, other public places located in the area of ​​influence). Information on changes in vehicle dynamics, traffic management plan and data on the office for attention to inquiries and claims. | No. of people reached No. of materials delivered | Material delivery record |  |

5.3. Schedule

| ACTIVITIES | 2021 |  |  |  |  |  |  |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
|  | Jan | Feb | Mar | Apr | May | Jun | Jul | Aug | Sep | Oct | Nov | Dec |
| - Create an alliance with the National Traffic and Road Safety Agency. |  |  |  |  |  |  |  |  |  |  |  |  |
| - Management of the actions mapped with the corresponding parts (MOPC, Municipalities, etc.). |  |  |  |  |  |  |  |  |  |  |  |  |
| 2.1. Pillar No. 1: Road safety management |  |  |  |  |  |  |  |  |  |  |  |  |
| 2.1.1. Development of a corporate road safety policy. |  |  |  |  |  |  |  |  |  |  |  |  |
| - Dissemination of the road safety policy with collaborators and stakeholders. |  |  |  |  |  |  |  |  |  |  |  |  |
| - Development of a documentary system to demonstrate compliance with the road safety policy. |  |  |  |  |  |  |  |  |  |  |  |  |
| - Develop a road safety baseline that contains the following data: mobility characteristics, safety equipment and documentation of Paracel employees and contractor companies. |  |  |  |  |  |  |  |  |  |  |  |  |
| 2.2. Pillar No. 2: Safer Transit and Mobility Roads |  |  |  |  |  |  |  |  |  |  |  |  |
| - Work with local and national institutions, in charge of road safety, for accompaniment during the dissemination and installation of regulatory and preventive signs (signage, pedestrian paths, area for loading and unloading of materials, among others). |  |  |  |  |  |  |  |  |  |  |  |  |
| - Placement of posters and internal signage. |  |  |  |  |  |  |  |  |  |  |  |  |
| - Pillar No. 3: Safer Vehicles |  |  |  |  |  |  |  |  |  |  |  |  |
| - Verification that all Paracel vehicles meet the requirements for proper and safe operation. |  |  |  |  |  |  |  |  |  |  |  |  |
| - Ask the companies subcontracted by Paracel for proof that their mobiles are in perfect working order. |  |  |  |  |  |  |  |  |  |  |  |  |
| - Carry out periodic checks [(inspection)] to Paracel mobiles to verify their correct operation and if they have the safety elements required by road legislation. |  |  |  |  |  |  |  |  |  |  |  |  |
| - Pillar No. 4: Users of the safest transit routes |  |  |  |  |  |  |  |  |  |  |  |  |
| - Induction and training for employees on the dynamics of the population, roads and attention to sensitive areas (school, health center, places of recreation, religious institutions, among others, and on internal road safety policies and procedures. |  |  |  |  |  |  |  |  |  |  |  |  |
| - [Request that all drivers associated with the project have defensive driving courses]. |  |  |  |  |  |  |  |  |  |  |  |  |
| - Workshops aimed at the community, suppliers and other Paracel stakeholders on road safety, traffic laws, defensive driving, etc. |  |  |  |  |  |  |  |  |  |  |  |  |
| - Pillar No. 5: Response after accidents. |  |  |  |  |  |  |  |  |  |  |  |  |
| - Verify that all Paracel mobiles have first aid kits and fire extinguishers. |  |  |  |  |  |  |  |  |  |  |  |  |
| - Training aimed at collaborators, suppliers, community and other interest groups on first aid. |  |  |  |  |  |  |  |  |  |  |  |  |
| - Keeping communities and institutions informed about the progress of the project and changes generated on route, through talks and educational workshops |  |  |  |  |  |  |  |  |  |  |  |  |
| - Delivery of informative materials (Health Centers, Educational Centers, other public places located in the area of ​​influence). Information on changes in vehicle dynamics, traffic management plan and data on the office for attention to inquiries and claims. |  |  |  |  |  |  |  |  |  |  |  |  |

Observation: The schedules will be reviewed annually.

- [BUDGET]

| Budget Assigned | ----------------------------------------------- |
| --- | --- |

# [REFERENCE DOCUMENTS

# ISO 26000

# Sustainable Development Goals

# FSC standard

# IFC Performance Standards

# Social Study of the Forest Component

# Social Study of the Industrial Component

# Study of the Indigenous Component]

# [RECORDS AND / OR ANNEX

# Agreement

# Meeting Notes

# Activity Register

# Road Safety Policy / Procedure

# Training record

# Photographic material

# Network Report

# List of Documents

# Road safety baseline

# Verification Record

# Reports

# Training Record

# Induction Record

# Certificates]

Clarification: In this document the generic masculine terminology was adopted to refer to men and women equally. This is a resource that only seeks to give uniformity, simplicity and fluidity to the composition and reading of the text. It does not diminish, in any way, the commitment with which Paracel SA addresses gender equality.