| PRODUCED BY |  | REVIEWED BY | APPROVED BY |
| --- | --- | --- | --- |
| Noelia Mendoza |  | Latifi Chelala | Latifi Chelala |
| Historical Reviews |  |  |  |
| Version | Date | Modifications |  |
| 00 | 09/02/2021 | Creation |  |
| 01 | 24/05/2021 | Page: All |  |

- [OBJECTIVES

Prevent and give a prompt response to social contingencies, both in the construction and operational stages of the undertaking in its industrial component, as well as in the installation, operation and maintenance stages of the forestry component of the project.

- SCOPE

The Prevention and Management of Social Contingencies program has the following scope:

| Place of Application | Industrial Component: Directly Affected Area (ADA), Area of ​​Direct Influence (AID). Forest Component: Area of ​​Direct Influence (AID). Indigenous Communities: Redención, Jeguahaty, Vy'a Renda, Takuarendyju, Takuarita, Sati, Guyra Ñe'engatu Amba, Mberyvo. Yvyty Rovi, Apyka Jegua. |  |
| --- | --- | --- |
| Components | Industrial | Forest |
| Stages | Construction and operation. | Installation, operation and maintenance. |

- DEFINITIONS

- Area of ​​Direct Influence (AID) of the industrial component: They include 4 districts near the site of the Industrial Plant, including 18 communities that are within a radius of 13 km from the site. These territories are the following: Concepción, Belén, Horqueta and Loreto, and the communities/localities: L. Petit, Cnel. Mongelós, Jhugua Zarzo, Laguna Plato, Mongelós Pirity, Piquete Cue, Jhugua Gonzalez, Callejón San Luis, Mbocayaty, Callejón San Ramón, San Antonio, Curuzu Ñu, Costa Pucu, Paso Ita, Ko'ê Porâ, Costa Ferreira, Saladillo and Colonia Primavera.

- Area of ​​Direct Influence (AID) of the forestry component: It includes 7 districts in which the areas of the project's forest plantations and the main access roads to them are located, including 16 neighboring communities. These territories are the following: Sargento José Félix López, Paso Barreto, Loreto, San Alfredo, Horqueta and Arroyito of the department of Concepción; the Bella Vista Norte district of the Amambay department and its communities/localities: Isla Hermosa (Isla Tuyú), locality of Paso Barreto, Colonia Jorge Sebastián Miranda (Jhugua Ñandu), Estribo del Plata, Puentesiño, Laguna Cristo Rey, Anderi, Islería , Virgen del Camino, Jhugua Guasu, Jhugua Po'i, Santísima Trinidad, Paso Mbutu, Calle 15, Dominguez Nigó, and Ayala Cué.

- Directly Affected Area (ADA) of the industrial component: Social units and communities located in the immediate surroundings of the Industrial Plant installation, within a radius of 1 km. It includes a micro-territory called Piquete Cue.

- Area of ​​Direct Influence (AID) of the indigenous component: It is made up of indigenous communities located between 1 to 15 kilometers from Paracel SA's ventures and that could be affected by the project. The indigenous communities identified are from the Paĩ Tavyterã and Mbya Guaraní ethnic groups and a multicultural indigenous community made up of indigenous people of different ethnicities, mainly from the Maskoy language. The indigenous communities identified are: Redención, Jeguahaty, Vy'a Renda, Takuarendyju, Takuarita, Sati, Guyra Ñe'engatu Amba, Mberyvo, Yvyty Rovi, Apyka Jegua.

- Indirect Area of ​​Influence (AII): It includes the departments of Concepción, San Pedro and Amambay in the Eastern Region of Paraguay.

- Interest groups: People or groups of people who have an impact on (or are affected by) the activities, products or services of the company. These people or groups of people may have a direct or indirect impact on the image, reputation, decisions and actions of Paracel SA. In this document they are also called public of interest or interested parties.]

- RESPONSIBILITIES

| Communications and Social Sustainability Management | Design the social intervention strategies framed in this program and lead their implementation. |
| --- | --- |
| All areas of the company | Support and implement the strategies and actions framed in this program (if applicable). |
| General management | Approve budgets for the program. |

- DEVELOPMENT

5.1 Related Impacts

a. Industrial and Forestry Component:

- Impact on health and safety of third parties (in forestry related to external factors).

- Impact on occupational health and safety (including COVID-19).

- Changes in customs and uses.

- Impact on river traffic and ports.

b. Indigenous Component:

- Improvement of coverage and access to health services and health facilities.

- Increased risk of man-made disasters due to waste management.

- Increase in the flow of people and the probability of suffering crimes.

- Increase in the traffic of light and heavy vehicles around the communities and the risk of suffering traffic accidents].

5.2. Development of Proposed Measures

| [Associated Population] | Proposed Measures | Concrete actions | Indicators | Methods of Verification | Linked norms and / or standards |
| --- | --- | --- | --- | --- | --- |
| Community in General | 1. Establish measures to prevent, face and respond to emergency situations. | 1.1. Development of an Emergency Preparedness and Response Plan. | No. of situations attended | Records Emergency Preparedness and Response Plan | IFC Performance Standard # 1: Evaluation and management of environmental and social risks and impacts IFC Performance Standard No. 4: Community health and safety Equator Principle No. 5: Stakeholder participation ISO 26000: Labor Practices / Community |
| Community in General |  | 1.2. Monitoring and evaluation of compliance with the Emergency Preparedness and Response Plan. | No. of follow-up activities | Tracking logs Mails |  |

5.3. Schedule

| ACTIVITIES | 2021 |  |  |  |  |  |  |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
|  | Jan | Feb | March | Apr | May | Jun | Jul | Aug | Sep | Oct | Nov | Dec |
| 1.1. Development of an Emergency Preparedness and Response Plan. |  |  |  |  |  |  |  |  |  |  |  |  |
| 1.2. Monitoring and evaluation of compliance with the Emergency Preparedness and Response Plan. |  |  |  |  |  |  |  |  |  |  |  |  |

Observation: The schedules will be reviewed annually.

- [BUDGET]

| Budget Assigned | ----------------------------------------------- |
| --- | --- |

- [REFERENCE DOCUMENTS

Social Study of the Industrial Component

Social Study of the Forest Component

Social Study of the Indigenous Component

ISO 26000

Sustainable Development Goals

FSC standard

IFC Performance Standards]

- [RECORDS AND / OR ANNEX

Tracking logs

Mails

Emergency Preparedness and Response Plan].

Clarification: In this document the generic masculine terminology was adopted to refer to men and women equally. This is a resource that only seeks to give uniformity, simplicity and fluidity to the composition and reading of the text. It does not diminish, in any way, the commitment with which Paracel SA addresses gender equality.