| PRODUCED BY |  | REVIEWED BY | APPROVED BY |
| --- | --- | --- | --- |
| Noelia Mendoza |  | Latifi Chelala | Latifi Chelala |
| Historical Reviews |  |  |  |
| Version | Date | Modifications |  |
| 00 | 09/02/2021 | Creation |  |
| 01 | 24/05/2021 | Pages: All |  |

- [OBJECTIVES

Establish and maintain a continuous relationship with Indigenous Peoples, fostering full respect for human rights, dignity, aspirations, culture and means of subsistence dependent on the natural resources of Indigenous Peoples.

- SCOPE

The Relationship with Indigenous Communities program has the following scope:

| Place of Application | Indigenous Communities: Redención, Jeguahaty, Vy'a Renda, Takuarendyju, Takuarita, Sati, Guyra Ñe'engatu Amba, Mberyvo. Yvyty Rovi, Apyka Jegua. |  |
| --- | --- | --- |
| Components | Industrial | Forest |
| Stages | Preconstruction, construction and operation. | Pre-installation, installation, operation and maintenance. |

- DEFINITIONS

- Area of ​​Direct Influence (AID) of the indigenous component: It is made up of indigenous communities located between 1 to 15 kilometers from Paracel SA's ventures and that could be affected by the project. The indigenous communities identified are from the Paĩ Tavyterã and Mbya Guaraní ethnic groups and a multicultural indigenous community made up of indigenous people of different ethnicities, mainly from the Maskoy language. The indigenous communities identified are: Redención, Jeguahaty, Vy'a Renda, Takuarendyju, Takuarita, Sati, Guyra Ñe'engatu Amba, Mberyvo, Yvyty Rovi, Apyka Jegua.

- Indirect Area of ​​Influence (AII): It includes the departments of Concepción, San Pedro and Amambay in the Eastern Region of Paraguay.

- Interest groups: People or groups of people who have an impact on (or are affected by) the activities, products or services of the company. These people or groups of people can have a direct or indirect influence on the image, reputation, decisions and actions of Paracel SA. In this document they are also called public of interest or interested parties.

- RESPONSIBILITIES

| Communications and Social Sustainability Management | Design the social intervention strategies framed in this program and lead their implementation. |
| --- | --- |
| All areas of the company | Support in the implementation of the strategies and actions framed in this program (if applicable). |
| General management | Approve budgets for the program. |

- DEVELOPMENT

5.1. Related Impacts

- Generation of expectations and fears in the local population and indigenous communities].

5.2. Development of Proposed Measures

| [Associated Population] | Proposed Measures | Concrete actions | Indicators | Methods of Verification | Linked norms and / or standards |
| --- | --- | --- | --- | --- | --- |
| Indigenous Communities | - Identification of indigenous communities within the AID. | - Select an organization with experience with indigenous communities to provide inter-institutional intermediation services and carry out activities for compliance with Decree 1039/18 and international regulations such as the IFC. | No. of contracted institutions | Contracts | IFC Performance Standard No. 1: Evaluation and management of environmental and social risks and impacts IFC Performance Standard No. 7: Indigenous villages Equator Principles N ° 5: Stakeholder Participation Equator Principles N ° 6: Grievance Mechanisms ISO 26000: Community SDG 10: Reduction of Inequalities SDG 4: Quality education SDG 8: Decent Work and Economic Growth |
| Indigenous Communities |  | - Map the indigenous communities within the project's Area of ​​Direct Influence (AID), according to the criteria proposed by Decree 1039/18 and the IFC. | No. of indigenous communities identified | INDI official documentation |  |
| Indigenous Communities / INDI |  | - Intermediate relations with indigenous communities with the permission and participation of the Paraguayan Indigenous Institute (INDI). | No. of meetings | Meeting records Audiovisual record |  |
| Indigenous Communities / Local Government |  | - Strengthen relations with indigenous communities with the assistance of the local government. | No. of meetings | Meeting records Photographic record |  |
| Indigenous Communities / INDI | - Formal relationship with indigenous communities, within the framework of compliance with Decree 1039/18 and respect for the Rights of Indigenous Peoples. | - Hold general information assemblies on the project with leaders of indigenous communities within AID, with the participation of INDI. | No. of assemblies | Photographic record |  |
| Indigenous Communities / INDI |  | - Carry out meetings for the socialization of the project in indigenous communities within the AID. | No. of socialization encounters | Photographic record |  |
| Indigenous Communities / INDI |  | - Prepare graphic communication materials for the socialization of the project in indigenous communities. | No. of materials made | Graphic materials Photographic record |  |
|  |  | - Agree with the indigenous communities to sign the “Request for permission to consult and give consent”, in order to start the process of “Free, Prior and Informed Consultation and Consent” (CCLPI), in accordance with Decree 1039/18 and with the accompaniment of the CCLPI Inspection area of ​​the INDI. | No. of Permit Acts to the CCLPI | Acts of Permits to the CCLPI Photographic record |  |
| Indigenous Communities |  | - Design maps of georeferenced points of indigenous communities within the AID. | No. of maps | Georeferencing point maps |  |
| Indigenous Communities / INDI |  | - Carry out workshops to agree with the indigenous communities the signing of the "Consultation and Consent, Free, Prior and Informed" (CCLPI), in accordance with Decree 1039/18 and with the accompaniment of the CCLPI Inspection area of ​​the INDI. | No. of Records of Free, Prior and Informed Consent and Consultation. | Minutes of Consultation and Consent, Free, Prior and Informed Photographic record |  |
| Indigenous Communities | - Preparation of a baseline for joint work with indigenous communities, which respects their own models of self-determination. | - Conduct interviews per household (census), to obtain socio-economic and cultural data, and information on resources / ecosystem services, technical data on productive systems, relationship with other local and national groups, to be surveyed by family and individuals. | No. of surveys carried out No. of people registered | Photographic record Systematized results |  |
| Indigenous Communities |  | - Carry out workshops on Participatory Rural Diagnosis (DRP), to diagnose in a participatory way the current state of the communities with the purpose of complementing data from the baseline. | No. of DRP workshops carried out No. of participants (classified by sex) | Photographic record Systematized results |  |
| Indigenous Communities |  |  |  |  |  |
|  |  | - Carry out focus groups with key informants to learn about important milestones in the history of the indigenous community and the perception of its members about their current situation. | No. of focus groups held No. of participants (classified by sex) | Photographic record Systematized results |  |
| Indigenous Communities |  | - Identify and systematize impacts and risks related to the indigenous communities of the AID. | No. of impacts and risks identified | Significance Assessment Matrix of social and environmental impacts |  |
| Indigenous Communities / INDI |  | - Present to the leaders the systematization of the information for the validation of the results. | No. of meetings No. of participants | Meeting Records Audiovisual records |  |
| Indigenous Communities / Paracel | - Establishment of policies and good practices for relations with indigenous communities to ensure respect for the dignity, culture and ways of life of Indigenous Peoples | - Drafting of a Communication and Relationship Policy with Indigenous Communities. | Policies No. | Relationship policy |  |
| Indigenous Communities / Paracel | - Creation of programs based on the identification and systematization of impacts and risks. | - [Development of the Indigenous Peoples Plan]. | [No. of Programs No. of actions raised] | [Indigenous Peoples Plan / Programs] |  |
| Indigenous Communities / Paracel |  | - Make programs operational | No. actions implemented No. of people reached | Activity log |  |
| Indigenous Communities / Paracel / INDI |  | - Hold semiannual meetings to monitor joint work with the Paraguayan Indigenous Institute (INDI). | No. of meetings held | Meeting Records |  |

  - Schedule

| ACTIVITIES | 2020 | 2021 |  |  |  |  |  |  |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
|  |  | Jan | Feb | March | Apr | May | Jun | Jan | Aug | Sep | Jan | Nov | Dec |
| - Select an organization with experience with indigenous communities to provide inter-institutional intermediation services and carry out activities for compliance with Decree 1039/18 and international regulations such as the IFC. |  |  |  |  |  |  |  |  |  |  |  |  |  |
| - Map the indigenous communities within the project's Area of ​​Direct Influence (AID), according to the criteria proposed by Decree 1039/18 and the IFC. |  |  |  |  |  |  |  |  |  |  |  |  |  |
| - Intermediate relations with indigenous communities with the permission and participation of the Paraguayan Indigenous Institute (INDI). |  |  |  |  |  |  |  |  |  |  |  |  |  |
| - Strengthen relations with indigenous communities with the assistance of the local government. |  |  |  |  |  |  |  |  |  |  |  |  |  |
| - Hold general information assemblies on the project with leaders of indigenous communities within AID, with the participation of INDI. |  |  |  |  |  |  |  |  |  |  |  |  |  |
| - Carry out meetings for the socialization of the project in indigenous communities within the AID. |  |  |  |  |  |  |  |  |  |  |  |  |  |
| - Prepare graphic communication materials for the socialization of the project in indigenous communities. |  |  |  |  |  |  |  |  |  |  |  |  |  |
| - Agree with the indigenous communities to sign the “Request for permission to consult and give consent”, in order to start the process of “Free, Prior and Informed Consent and Consultation” (CCLPI), in accordance with Decree 1039/18 and with the accompaniment of the CCLPI Inspection area of ​​the INDI. |  |  |  |  |  |  |  |  |  |  |  |  |  |
| - Design maps of georeferenced points of indigenous communities within the AID. |  |  |  |  |  |  |  |  |  |  |  |  |  |
| - Carry out workshops to agree with the indigenous communities the signing of the "Free, Prior and Informed Consent and Consultation" (CCLPI), in accordance with Decree 1039/18 and with the accompaniment of the CCLPI Inspection area of ​​the INDI. |  |  |  |  |  |  |  |  |  |  |  |  |  |

| ACTIVITIES | 2020 | 2021 |  |  |  |  |  |  |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
|  |  | Jan | Feb | March | Apr | May | Jun | Jul | Aug | Sep | Oct | Nov | Dec |
| - Conduct interviews per household (census), to obtain socio-economic and cultural data, and information on resources / ecosystem services, technical data on productive systems, relationship with other local and national groups, to be surveyed by family and individuals. |  |  |  |  |  |  |  |  |  |  |  |  |  |
| - Carry out workshops on Participatory Rural Diagnosis (DRP), to diagnose in a participatory way the current state of the communities with the purpose of complementing data from the baseline. |  |  |  |  |  |  |  |  |  |  |  |  |  |
| - Carry out focus groups with key informants to learn about important milestones in the history of the indigenous community and the perception of its members about their current situation. |  |  |  |  |  |  |  |  |  |  |  |  |  |
| - Identify and systematize impacts and risks related to the indigenous communities of the AID. |  |  |  |  |  |  |  |  |  |  |  |  |  |
| - Present to the leaders the systematization of the information for the validation of the results. |  |  |  |  |  |  |  |  |  |  |  |  |  |
| - Drafting of a Communication and Relationship Policy with Indigenous Communities. |  |  |  |  |  |  |  |  |  |  |  |  |  |
| - [Development of the Indigenous Peoples Plan]. |  |  |  |  |  |  |  |  |  |  |  |  |  |
| - Make programs operational. |  |  |  |  |  |  |  |  |  |  |  |  |  |
| - Hold semiannual meetings to monitor joint work with the Paraguayan Indigenous Institute (INDI). |  |  |  |  |  |  |  |  |  |  |  |  |  |

Observation: The schedules will be reviewed annually.

| Budget Assigned | ----------------------------------------------- |
| --- | --- |

- [BUDGET]

- [REFERENCE DOCUMENTS

Social Study of the Industrial Component

Social Study of the Forest Component

Social Study of the Indigenous Component

ISO 26000

Sustainable Development Goals

FSC standard

IFC Performance Standards]

- [RECORDS AND / OR ANNEX

Contract

INDI official documentation

Mails

Meeting Records

Audiovisual records

Photographic records

Acts of Permits to the CCLPI

Georeferencing point maps

Records of Free, Prior and Informed Consent and Consultation.

Matrix for assessing the significance of social and environmental impacts

Policy for relations with Indigenous Peoples

Monitoring Records

Activity log].

Clarification: In this document the generic masculine terminology was adopted to refer to men and women equally. This is a resource that only seeks to give uniformity, simplicity and fluidity to the composition and reading of the text. It does not diminish, in any way, the commitment with which Paracel SA addresses gender equality.